DOKrypt

מערכת הצפנה וגיבויים של DOK-ים

שם התלמיד: אייל אנגלנדר

ת"ז : 217572692

בית ספר: כרמים עתיד בנימינה

מורה מנחה: מרי גבע

מועד הגשה: 25.5.26

תוכן עניינים

פרק א' - 'DOKrypt' - ייזום	3

1. תיאור ראשוני של המערכת	3

2. הגדרת הלקוח	3

3. למי מיועדת המערכת ומי הולך להשתמש בה?	3

4. בעיות, תועלות וחסכונות	4

5. השוואת העבודה עם פתרונות קיימים:	4

6. האם צפויים קשיים או מגבלות?	5

7. האם מדובר בטכנולוגיה חדשה?	5

8. מגבלות בהגדרת המערכת	5

9. תיחום הפרויקט	5

פרק ב' - 'DOKrypt' - אפיון	7

1. פרוט המערכת:	7

2. פירוט הבדיקות ('קופסא שחורה')	7

3. תכנון לוח זמנים לפרויקט	8

4. ניהול סיכונים בפרויקט	9

פרק ג' – 'DOKrypt' - מסמך ניתוח	11

יכולות בצד שרת:	11

יכולות בצד לקוח – עמדת התקנה/שחזור:	12

יכולות בצד לקוח:	14

פרק ד' - 'DOKrypt' – העיצוב	16

1. תיאור הארכיטקטורה של המערכת המוצעת	16

2. הטכנולוגיה הרלוונטית	16

3. תיאור מודולים בהם נעשה שימוש	17

4א. מודלים בהם אני עושה שימוש:	22

4ב. מחלקות שאני כתבתי:	22

5. תיאור סביבת הפיתוח	36

6. תיאור האלגוריתמים המרכזיים בפרויקט	37

7. תיאור מסכי הפרויקט:	39

8. תיאור פרוטוקול התקשורת	40

9.	תיאור מבני הנתונים	42

10.	סקירת חולשות והאיומים	42

פרק ה' - 'DOKrypt' – קטעי קוד נבחרים (הסוגיות)	44

פרק ו' - 'DOKrypt' – בדיקות ('קופסא לבנה')	51

1. פירוט הבדיקות	51

פרק ז' - 'DOKrypt' – מדריך למשתמש	52

מדריך למשתמש הכולל עבור כל תהליך/יכולת במערכת:	52

קבצי קוד של המערכת	65

פרק ח' - 'DOKrypt' – רפלקציה	68

אתגרים שהיו לי:	68

אירועים מעניינים שקרו במהלך הפיתוח:	68

התמודדות עם קשיים, איך מה עשיתי:	68

הערכת הפתרון לעומת התכנון והמלצות לשיפורו:	68

תודות:	68

פרק ט' - 'DOKrypt' – ביבליוגרפיה	70

נספח א – החקר שבוצע בפרויקט	71

הטוענת קבצי מערכת לתוך הDOK	71

נספח ב – קוד הפרויקט	72

פרק א' - 'DOKrypt' - ייזום

1. תיאור ראשוני של המערכת

המערכת היא מערכת להצפנת דיסק־און־קי ( DOK). 
ה דיסק־און־קי – אינו מאובטח וברגע שהוא נופל לידיים זרות, כל המידע שבו גלוי לעיני כל.
המערכת שלי תדאג לאבטחת כלל המידע ב דיסק־און־קי בצורה שתאפשר אך ורק לבעל ה דיסק־און־קי לפענח אותו. במקרה שה דיסק־און־קי יפול לידיים זרות והמערכת תזהה זאת, היא תדאג להשמיד את כל תוכנו.
במקביל לעבודה עם ה דיסק־און־קי הוא יגובה לשרת מרוחק, מה שיאפשר לבעל ה דיסק־און־קי לשחזר מידע לאחר אובדן ה דיסק־און־קי ו/או לאחר השמדת ה דיסק־און־קי.

המוצר המוגמר:

מערכת דיסק־און־קי מאובטחת  הכוללת הצפנה מלאה של כל המידע ב דיסק־און־קי , בדיקת משתמשים, שמירה עותק של כל הקבצים בשרת מרוחק למען שיחזור, מחיקה מלאה של ה דיסק־און־קי בכישלון של כניסה אליו, אפשרות שיחזור דרך השרת, הפעלת ההצפנה בכל פעם מחדש שה דיסק־און־קי מופעל, אחרי הכנסה של הסיסמא ושם משתמש נכונים להחזיר את כל הקבצים למצב הראשוני שלהם.

אז למה בחרתי בפרויקט הזה?

בחרתי בפרויקט הזה כי אני מאוד מתעניין באבטחת מידע ואיך כל זה פועל גם שהשרת אינו מחובר ועובד כל הזמן האתגר בפרויקט עניין אותי.                                                                                                     בנוסף לזה כל שהותי במגמה הייתי עם דיסק־און־קי והוא באמת אף פעם לא היה מוצפן וכל בן אדם היה יכול לגשת לי לפרטים ולדברים שלי מבלי שום בעיה והמחשבה הזאת מטרידה אותי ומונעת ממני פרטיות והפרויקט הזה יעזור לי לפרטיות שלי ולהגנה שלי.

אתגרים שאני צופה להם בפרויקט:

יצירת קובץ מערכת פנימי שמסוגל לאמת גישה גם ללא חיבור לשרת, הצפנה ברמת קובץ בודד ובמקביל גם ברמת כלל דיסק־און־קי,  יצירת גיבוי מאובטח לכל הקבצים המוצפנים, התאמה בין השרת לדיסקו דיסק־און־קי נקי כך שהמערכת לא תישבר גם אם המשתמש מעתיק או מזיז קבצים.

2. הגדרת הלקוח

הלקוח הוא כל בן אדם אשר נחזיק בבעלותו דיסק־און־קי ורוצה שהוא יהיה מאובטח ולא יוכלו לפרוץ לו פנימה + שמירה על הקבצים במקום אחר שיוכל לשחזר אותם במקרה הצורך.

3. למי מיועדת המערכת ומי הולך להשתמש בה?

המערכת מיועדת לכל אדם שמחזיק דיסק־און־קי – תלמידים, אנשי מחשבים, בעלי עסקים, עובדים שמחזיקים קבצים מסווגים, ואפילו אנשים פרטיים שרוצים לשמור תמונות/מסמכים חשובים.

מטרות לכל לקוח:

אבטחת מידע מלאה: הצפנת הקבצים כך שלא ייפתחו ללא הרשאות
גיבוי ה דיסק־און־קי: שמירת כל המידע ב דיסק־און־קי במקום נוסף
נוחות שימוש: כל ההצפנה מתבצעת אוטומטית בעת חיבור לשרת.
הגנת מידע מקסימלית: מחיקה אוטומטית לאחר כישלון בהזדהות.
שחזור דרך השרת: יכולת לשחזר מידע באמצעות הגיבוי המוצפן.

4. בעיות, תועלות וחסכונות

הבעיה

רוב ה דיסק־און־קי -ים אינם מוצפנים, ומי שיגנוב או ימצא אותם – יכול לקרוא את כל התוכן בקלות וגם אם איבדת את ה דיסק־און־קי איבדת את כל מה שהיה בתוכו

מה אנחנו מנסים להשיג?

מניעת גישה לא מורשית.
שמירה על פרטיות המשתמש.
העלאת רמת האבטחה בלי שימוש בחומרה מיוחדת.
גיבוי כלל המידע ב דיסק־און־קי

תועלות צפויות:

רמת אבטחה גבוהה ל דיסק־און־קי.
קושי משמעותי לפריצת ההצפנה.
אמינות גבוהה בהגנה על נתונים.                                                                                                         שמירה מוגנת על הנתונים.

שירותים שהמערכת תיתן:

הצפנה
אימות משתמש
מחיקה אוטומטית למניעת גניבת מידע
גיבוי מאובטח
שיחזור קבצים שנמחקו\ נאבדו

5. השוואת העבודה עם פתרונות קיימים:

1. VeraCrypt

VeraCrypt היא תוכנה חינמית וקוד פתוח להצפנת  DOK מלאים או יצירת "מכולות" מוצפנות. המערכת משתמשת באלגוריתמי הצפנה כמו AES, Serpent ו‑Twofish, ולעיתים שילובים שלהם. הצפנת  DOK מתבצעת באמצעות יצירת שכבת קידוד מעל הקבצים, והגישה אליהם אפשרית רק לאחר הזנת סיסמה נכונה.

VeraCrypt מבצעת הצפנה בזמן אמת (on‑the‑fly), כלומר כל קובץ שנפתח או נשמר עובר פענוח/הצפנה מיידית בלי שהמשתמש מרגיש בכך. כדי לפתוח את הכונן המוצפן נדרש להזין סיסמה או להשתמש בקובץ‑מפתח מיוחד. אם הסיסמה שגויה – פשוט לא ניתן לפתוח את הכונן, אך התוכנה אינה מוחקת את הקבצים לאחר ניסיונות כושלים, אלא רק חוסמת גישה עד להזנת סיסמה נכונה.

2. BitLocker (Windows)

כלי מובנה ב-Windows להצפנת התקנים. מספק הצפנה, אך אינו כולל מערכת ניסיונות כושלים ומחיקה.

שניהם נותנים הצפנה, אבל המערכת שלי מוסיפה מנגנון הגנה ייחודי – מחיקה מלאה לאחר כישלון + שיחזור הקבצים לבעל ה דיסק־און־קי בעזרת השרת.

6. האם צפויים קשיים או מגבלות?

המנגנון חייב להיות אמין גם בלי חיבור לשרת.
שמירה על כל הקבצים של כל המשתמשים במקום מאובטח ואמין.                                                         שיחזור הקבצים במקרה הצורך.

7. האם מדובר בטכנולוגיה חדשה?

הצפנה עצמה אינה חדשה, אך בניית מנגנון מחיקה אוטומטי ומערכת אימות מקומית ללא שרת – זה יחסית מתקדם. גם שיחזור הקבצים אינם מתקדמים מאוד אך הפרויקט יוצר שילוב מעניין בין השנים.

8. מגבלות בהגדרת המערכת

ייתכן שמערכות הפעלה מסוימות יחסמו הפעלה אוטומטית מה דיסק־און־קי.
ייתכן צורך בדרייברים או הרשאות מיוחדות.
לטובת הגיבוי ה דיסק־און־קי ושרת הגיבוי צריכים להימצא על אותה הרשת (מגבלות בה"ס)

9. תיחום הפרויקט

תחומים שבהם הפרויקט עוסק:

רשתות: תקשורת בין השרת ל דיסק־און־קי.
מערכות הפעלה: גישה לקבצים, הרשאות מערכת, הצפנה.
אבטחת מידע: הצפנה, אימות, מחיקה יזומה.

תחומים שבהם הפרויקט לא מטפל:

לא מטפל בניהול משתמשים מתקדם.
לא מגן מפני שיבוש פיזי או גניבה של החומרה עצמה.

פרק ב' - 'DOKrypt' - אפיון

1. פרוט המערכת:

המערכת היא מערכת הצפנה של דיסק און קי (DOK)

המערכת עצמה לוקחת  DOK שהוא ל מאובטח בכלל, כל אחד יכול להיכנס לדיסק און קי ולקחת מה שהוא רוצה ממנו

המערכת שלי מצפינה ומגבה את המידע שקיים ב DOK, (שמירה על נתונים במקרה וצריך שחזור). המערכת נותנת הרשאת גישה ופיענוח של ההצפנה רק לבעל ה DOK מה שיוצר אבטחה והגנה מפני פורצים שרוצים את המידע.

כאשר אתה מתחבר ל- DOK הוא יבקש ממך סיסמא וקוד ואם אתה טועה שלוש פעמים ימחק לך כל המידע מה DOK  ובעל ה DOK יקבל הודעה (מייל) האומרת לו שנמחק לו הכל ואם הוא רוצה לשחזר הוא צריך לפנות לשרת שישחזר לו הכל מכיוון שהכל מגובה אז קיימת האפשרות.

  - מה היכולות שהיא תעניק למשתמש:

- הצפנת DOK – הצפנה מלאה של ה DOK

- גיבוי – גיבוי הקבצים במקום מאובטח

- שמירה על המידע – לאחר שלושה ניסיונות כניסה לא מורשים ל DOK תהיה מחיקה מלאה של ה DOK

- שיחזור – אם אתה מגיע למצב שנמחק לך ה DOK תהיה יכולת לשחזר את ה DOK

- התרעות – במקרה של מחיקת ה DOK המשתמש מקבל התרעות מהמערכת ומוזמן לשחזור

2. פירוט הבדיקות ('קופסא שחורה')

| מספר | שם הבדיקה (שם שיעיד על תוכן הבדיקה) | מה אמורה לבדוק | איך מתכננים לבדוק (לתאר בפירוט את שלבי הבדיקה) |
| --- | --- | --- | --- |
| 1. | DOK מוצפן | האם כל ה DOK מוצפן בכל פתיחה שלו | פותחים את ה DOK ומנסים להיכנס לקובץ ורואים אם הוא מוצפן ועושים זאת שוב אחרי שפתחת את ההצפנה ורואים שניתן לגשת לקובץ |
| 2. | שגיאת סיסמא | אם אחרי שלוש שגיאות ה DOK נמחק | מכניסים שלושה שגיאות ל DOK ורואים אם אחרי שלושה שגיאות נמחק ה DOK |
| 3. | התראת מחיקה | לבדוק שבעל ה DOK מקבל התראה כשה DOK נמחק | לוודא שבסיום הבדיקה הקודמת נשלח מייל לבעל ה DOK |
| 4. | שיחזור | אם אחרי מחיקה מצליח לשחזר את הכל | אחרי קבלת הודעה מהשרת לעשות את מה שהוא מבקש ממך ולראות שהכל חוזר לקדמותו |
| 5. | עבודה ללא שרת | שניתן לעבוד עם ה DOK גם כשהשרת לא מחובר | מנסים להיכנס ל DOK ומוודאים שאחרי הכנסת סיסמא נכונה הכל זמין |
| 6. | גיבוי שלם | שהקבצים שאיתם עבדנו כשלא היה שרת, ברגע שיש שרת מגובים | לעבוד ללא שרת על אחד הקבצים, לבצע בו שינוי. לסגור את המערכת. להפעיל את השרת, להפעיל את המערכת. בסיום לגשת לשרת ולראות שהקובץ מהפעם הקודמת גובה |

3. תכנון לוח זמנים לפרויקט

| פעילות | זמן התחלה מתוכנן | זמן סיום מתוכנן | זמן התחלה בפועל | זמן סיום בפועל | הערות |
| --- | --- | --- | --- | --- | --- |
| יזום | 13.11.25 | 16.11.25 | 15.11.25 | 16.11.25 |  |
| אפיון | 16.11.25 | 30.11.25 | 26.11.25 | 30.11.25 |  |
| ניתוח | 30.11.25 | 21.12.25 | 30.11.25 | 4.12.25 | סיימתי מהר מהצפוי |
| עיצוב | 21.12.25 | 22.2.26 | 4.12.25 | 10.1.26 | הוקדם כי סיימתי את הקודם מהר |
| הצפנה ופענוח של DOK (בלי קשר לשרת) | 22.2.26 | 24.2.26 | 10.1.26 | 11.1.26 | הוקדם כי סיימתי את הקודם מהר |
| מימוש תקשורת לשרת | 24.2.26 | 26.2.26 | 11.1.26 | 16.1.26 | הוקדם כי סיימתי את הקודם מהר |
| מימוש מערכת גיבויים | 26.2.26 | 28.2.26 | 11.1.26 | 16.1.26 | הוקדם כי סיימתי את הקודם מהר |
| שרת יוצר משתמשים ומשתיל שרתים קטנים שלו באחרים | 28.2.26 | 1.3.26 | 16.1.26 | 17.1.26 | הוקדם כי סיימתי את הקודם מהר |
| תפעול המיני שרתים | 1.3.26 | 4.3.26 | 17.1.26 | 20.1.26 | הוקדם כי סיימתי את הקודם מהר |
| שמירת נתונים "בענן" | 4.3.26 | 6.3.26 | 20.1.26 | 22.1.26 | הוקדם כי סיימתי את הקודם מהר |
| שיחזור DOK | 6.3.26 | 13.3.26 | 5.2.26 | 15.2.26 | הוקדם כי סיימתי את הקודם מהר |
| פיצירים נוספים | 13.3.26 | 15.3.26 | 1.3.26 | 15.3.26 |  |
| גרסה ראשונית | 22.02.26 | 15.03.26 | 15.3.26 | 1.4.26 |  |
| מסמך בדיקות | 15.03.26 | 1.4.26 | 20.4.26 | 25.4.26 | התעכב עקב המלחמה |
| מדריך למשתמש | 15.03.26 | 1.4.26 | 20.4.26 | 25.4.26 | התעכב עקב המלחמה |
| גרסה סופית | 1.4.26 | 1.5.26 | 25.4.26 | 1.5.26 |  |
| סגירת תיק פרויקט | 1.4.26 | 1.5.26 | 25.4.26 | 1.5.26 |  |

- לוח הזמנים – הינו מסמך חי ויש לעדכנו לאורך כל הפרויקט

4. ניהול סיכונים בפרויקט

| הסיכון | פירוט הסיכון | רמת הסיכון (קל/בינוני/קשה) | תיאור דרכים (לפחות 2 ) להתמודדות עם הסיכון ולהקטין אותו | מה בוצע בפועל |
| --- | --- | --- | --- | --- |
| אי עמידה בזמנים | פרויקט לא יושלם | קשה | - הקדמת לו"זים משימות - ארגון הזמן בצורה יעילה - להתחיל בדברים היותר קשים | עבודה יעילה וארגון זמן נכון. בנוסף לזה השקעה רבה והקדשת זמן רב לפרויקט |
| הצפנה לא עובדת | DOK אינו מאובטח | קשה | - לחקור על הצפנות שונות - מעבר על ההצפנה ולראות איך אפשר לשדרג אותה | חישבה יצירתית ומחקר על סוג ההצפנה |
| "שרת" שתול לא עובד | DOK אינו יפענח את עצמו + יצפין | קשה | - החלפת דרך ההתקנה של השרת - ניטור רציף כדי לזהות תקלות בזמן אמת | מחשבה מרובה על דרך הניטור וגם על דרך קבלת המפתח בשביל הבטחה שהשרת השתול יעבוד כראוי. |
| שיחזור קבצים | אין שמירת נתונים ל-DOK ויכול לאבד הכל | קשה | - שימוש בשיטת שיחזור שונה - בדיקה אוטומטית מקיפה שבודקת האם הכל שוחזר | שמירה על תקשורת תקינה בין הלקוח לשרת ובדיקות מרובות המראות שהשיחזור אכן עובד. |
| שמירת משתמש + נתונים | אי סדר בשיחזור ואיבוד נתונים | קל | - שמירה במסמך צד שהשרת יצור - שמירה בתוך DOK של השרת | שמירת הנתונים בצד שרת בעזרת שימוש נכון ובטוח בDATA BASE |
| מחיקת הפרויקט | איבוד כל הנתונים וכל השרת | קל | - שמירה בDRIVE - שמירה בGITHUB - שמירה בתוך DOK של השרת | הפרויקט נישמר בטוח GITHUB בDOK האישי שלי ובמחשב האישי שלי בבית |

- ניהול סיכונים – הינו מסמך חי ויש לעדכנו לאורך כל הפרויקט

פרק ג' – 'DOKrypt' - מסמך ניתוח

יכולות בצד שרת:

שם היכולת: הרשמה למערכת

מהות היכולת: רישום משתמש חדש במערכת

אוסף יכולות:

- קבלת נתונים מהלקוח

- פענוח

- בדיקה מול בסיס הנתונים

- גיבוב סיסמא

- הוספה לבסיס נתונים

- החזרת תשובה מוצפנת

רשימת אובייקטים: הצפנה/פענוח,  תקשורת, בסיס נתונים

שם היכולת: התחברות למערכת

מהות היכולת: התחברות למערכת למשתמש קיים

אוסף יכולות:

- קבלת נתונים מהלקוח

- פענוח

- בדיקה מול בסיס הנתונים

- בדיקת בקשה

- החזרת תשובה מוצפנת

רשימת אובייקטים: הצפנה/פענוח,  תקשורת, בסיס נתונים

שם היכולת: יצירת קבצי מערכת

מהות היכולת: יצירת קבצי מערכת על מנת לטעון ל DOK של המשתמש

אוסף יכולות:

- קבלת נתונים מהלקוח

- קבלת נתוני הלקוח מבסיס הנתונים

- יצירה של קבצי המערכת

- הצפנה

- שליחה

רשימת אובייקטים: בסיס נתונים, ניהול קבצים, הצפנה/פענוח,  תקשורת,

שם היכולת: גיבויים

מהות היכולת: מגבה את הDOK על מנת מתן שיחזור

אוסף יכולות:

- קבלת נתונים מהלקוח

- פענוח שם הקובץ

- שמירה ב"ענן" של השרת שם – קובץ לפי משתמש

רשימת אובייקטים: הצפנה/פענוח,  תקשורת, בסיס נתונים, ענן

שם היכולת: שיחזור DOK

מהות היכולת: משחזר את הDOK במקרי הצורך

אוסף יכולות:

- קבלת נתונים מהלקוח

- שליפת קבצי המשתמש מה 'ענן'

- שליחת קבצים

רשימת אובייקטים: הצפנה/פענוח,  תקשורת, בסיס נתונים, ענן

שם היכולת: שליחת הודעות למשתמש

מהות היכולת: שולח התרעה למשתמש במקרה הצורך

אוסף יכולות:

- קבלת נתוני משתמש (התראה)

- שליפת נתונים מבסיס נתונים

- שליחת הודעת מייל למשתמש

רשימת אובייקטים: תקשורת, בסיס נתונים, מייל

יכולות בצד לקוח – עמדת התקנה/שחזור:

שם היכולת: הרשמה

מהות היכולת: רישום משתמש חדש

אוסף יכולות:

- ממשק משתמש - הכנסת שם משתמש, סיסמא, מייל

- שליחה מוצפנת לשרת

- קבלת תשובה של הרשמה

- הצגתה למשתמש

רשימת אובייקטים: ממשק משתמש, הצפנה/פענוח,  תקשורת

שם היכולת: התחברות

מהות היכולת: מתחבר שרת

אוסף יכולות:

- ממשק משתמש - הכנסת שם משתמש וסיסמא

- שליחה מוצפנת לשרת

- קבלת תשובה שהתחברת

- הצגת התשובה למשתמש

רשימת אובייקטים: ממשק משתמש, הצפנה/פענוח,  תקשורת

שם היכולת: התקנת DOK

מהות היכולת: מתקין את קבצי המערכת לתוך הDOK

אוסף יכולות:

- שליחת בקשה מוצפנת של התקנה לשרת

- קבלת קבצי מערכת

- הטענה קבצי המערכת ל DOK

רשימת אובייקטים: ממשק משתמש, הצפנה/פענוח,  תקשורת, DOK

שם היכולת: שחזור DOK

מהות היכולת: משחזר את הDOK בעת הצורך

אוסף יכולות:

- התחברות

- שליחת בקשת שיחזור DOK מוצפן

- קבלת קבצי המשתמש

- העתקת קבצים המשתמש ל DOK

רשימת אובייקטים: ממשק משתמש, הצפנה/פענוח,  תקשורת, DOK

יכולות בצד לקוח:

שם היכולת:  כניסה לDOK

מהות היכולת: כניסה לתוך הDOK

אוסף יכולות:

- חיבור הDOK למחשב

- ממשק משתמש - הכנסת סיסמא

- פענוח רשימת הקבצים והצגתה

רשימת אובייקטים: DOK, ממשק משתמש, סיסמא, רשימת קבצים, פענוח

שם היכולת: יציאה DOK

מהות היכולת: יציאה מהDOK

אוסף יכולות:

- כניסה לDOK

- ממשק משתמש - בקשת יציאה

- הצפנת כל הקבצים הפתוחים

- שליחה לגיבוי של כל הקבצים שטרם נשלחו

- קבלת אישור ו הוצאת הDOK

רשימת אובייקטים: DOK, ממשק משתמש, הצפנה, גיבוי, תקשורת

שם היכולת: עבודה עם הDOK

מהות היכולת: עבודה עם הDOK עצמו

אוסף יכולות:

- כניסה לDOK

- ממשק משתמש – הצגת רשימת הקבצים

- פעולות לפי הצורך שלך

- ניטור קבצים פתוחים ושליחת שינויים לגיבוי לשרת אם קיים או הוספת השם ל'רשימת גיבויים'

רשימת אובייקטים: DOK, ממשק משתמש, גיבויים, ניטור קבצים פתוחים, תקשורת

שם היכולת: פיענוח קובץ DOK

מהות היכולת: מפענח קובץ DOK ספציפי

אוסף יכולות:

- כניסה לDOK

- פענוח רשימת קבצי DOK

- ממשק משתמש - בחירת קובץ

- פענוח הקובץ הספציפי

- ניטור שינויים בקובץ הפתוח

- שמירה של הקובץ שפענח

- שליחת שינוים לשרת אם קיים / לקובץ 'רשימת גיבויים' את שם הקובץ

רשימת אובייקטים: DOK, פענוח, ממשק משתמש, קובץ, תקשורת, ניטור

שם היכולת: הצפנת קובץ DOK

מהות היכולת: מצפין את הקובץ DOK

אוסף יכולות:

- פיענוח קובץ DOK

- ניטור הקובץ

- זיהוי 'סגירת קובץ'

- הצפנה

- שליחת גיבוי אם שרת קיים / לקובץ 'גיבוי' את שם הקובץ

רשימת אובייקטים: DOK, הצפנה, ניטור, גיבוי, תקשורת

שם היכולת: שליחת קבצים לגיבוי בשרת

מהות היכולת: שולח קבצים על מנת לגבות אותם בשרת

אוסף יכולות:

- כניסה לDOK

- זיהוי תקשורת עם השרת – שליחת קבצים שטרם גובו ע"פ הרשימה

רשימת אובייקטים: DOK, הצפנה, תקשורת, FILE XEPLORER, ניטור, רשימת קבצים לגיבוי

שם היכולת: מחיקת הDOK

מהות היכולת: מחיקת כל הDOK

אוסף יכולות:

- כניסה לDOK

- כשל בכניסה

- מחיקה של הDOK

- שליחת הודעת מחיקה לשרת

רשימת אובייקטים: DOK, מחיקה, תקשורת

פרק ד' - 'DOKrypt' – העיצוב

1. תיאור הארכיטקטורה של המערכת המוצעת

שרת מרובה לקוחות מבוסס מערכת הפעלה windows

עמדת התקנה מבוססת מערכת הפעלה windows

לקוחות – מחשבים מבוססי מערכת הפעלה windows

שימוש ב USB בעל מערכת קבצים FAT32
לטובת גיבוי של ה USB הלקוחות והשרת צריכים לשבת על אותה הרשת.

2. הטכנולוגיה הרלוונטית

שפת התכנות שאני אשתמש בה היא פייתון וSQL מכיוון שבהם אני הכי מתורגל ואני צריך בסיס נתונים בשביל הפרויקט.

התקשורת שתהיה לי תהיה תקשורת מבוססת socket – ים המעבירים מידע בעזרת פרוטוקול TCP מכיוון שכל הרעיון של הפרויקט הוא הגנה ואמינות ואני רוצה שכל המידע יעזור כמו שצריך

אני משתמש בפרויקט בהרבה הצפנות וההצפנות שאני אשתמש בהם יהיו AES לשמות קבצים ולקבצים עצמם ולשמות משתמש אני אשתמש בHASH כדי להגן על המשתמש – המפתחות שלי יהיו אי סימטריות (RSA) אז ההצפנה תקרא הצפנה היברידית.

שימוש במערכת ההפעלה של הDOK ובמערכת הקבצים מסוג FAT32

3. תיאור מודולים בהם נעשה שימוש

4א. מודלים בהם אני עושה שימוש:

| לטובת | שם המודל |
| --- | --- |
| לשימוש בתקשורת בעצמאות סוקטים | Socket |
| ניהול קבצים ומערכת הפעלה | os |
| מימוש שרת מרובה לקוחות | select |
| הצפנת מידע סימטרית מהירה | Aes |
| לטובת החלפת מפתחות | Rsa |
| יצירת חתימה דיגיטלית מאובטחת של הסיסמאות | SHA256 |
| השלמת מידע לאורך תקין - הצפנות | padding |
| לטובת מימוש הגרפיקה בפרויקט | wxPython |
| נותן גישה לכל הקבצים בFILE EXPLORER המקורי | psutil |
| לטובת עזרה של שילוב המפתחות עם ההצפנה | fernt |
| יצירת מספרים וערכים אקראיים | random |
| ניהול זמן והשהיית תוכנית | time |
| ניהול תורים של נתונים לטובת התקשורת | queue |
| הרצת מספר משימות במקביל | threading |
| הרצת תוכניות ופקודות חיצוניות | subprocess |
| שימוש בספריות הצפנה מתקדמות | cryptodome |
| ניהול בסיס נתונים מקומי | sqlite3 |

4ב. מחלקות שאני כתבתי:

לקוח:

- תקשורת:

| Client_com |  |  |
| --- | --- | --- |
| תקשורת לקוח |  |  |
| שם משתנה | תפקיד |  |
| my_socket | הסוקט של הלקוח דרכו יעבור תקשורת |  |
| server_ip | כתובת השרת |  |
| port | הפורט שהשרת רץ עליו |  |
| symmetric_ cypher | עצם הצפנה מול שרת |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| __init__ (בנאי) | - Server_ip - Port - recvQ | מאתחל את המשתנים ומפעיל את _main_loop כ thread |
| _main_loop |  | הלולאה הכללית של התקשורת: יוצר את סוקט הלקוח וההתחברות לשרת מחליף מפתחות ויוצר עצם הצפנה באמצעות _change_key ובלולאה מטפל בתקשורת מול השרת |
| _change_key | ללא פרמטרים | מבצע החלפת מפתחות עם השרת ויוצר את עצם ההצפנה Cipher |
| _close_socket | ללא פרמטרים | סוגר את הסוקט |
| send_msg | - msg | מצפין ושולח את ההודעה לשרת |
| send_file | - file_name - path - user_name | שולח לשרת את הנתונים על הקובץ שהולך להתקבל ולאן צריך להגיע ולאחר מכן שולח את הקובץ עצמו |
| get_drive_name | - drive_letter | מחזיר את שמו של הDOK המשומש |
| replace_drive_with_name | - path - drive_letter | מחליף את הקידמית של הPATH בשמו של הDOK |

- לוגיקה ב DOK:

| Client_logic |  |  |
| --- | --- | --- |
| לוגיקת לקוח |  |  |
| שם משתנה | תפקיד |  |
| backup_files_list | רשימת קבצים לגיבוי |  |
| restoreQ | תור המתקשר עם הגרפיקה של המערכת |  |
| Key | מפתח ההצפנה של הDOK |  |
| Client_comm | עצם התקשורת של הלקוח |  |
| user_name | שם המשתמש של הלקוח |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| handle_send_file | - recvQ | בלולאה אינסופית – מוציא שמות קבצים מהתור (recvQ) ומציפן אותם חזרה ולאחר מיכן בודק האם צריכים שליחה לגיבוי בשרת ופועל בהתאם. במקביל לזה הלולאה בודקת האם קיימים קבצים לגיבוי בתוך רישמת הקבצים לגיבוי ופועל בהתאם |
| _get_files | ללא פרמטרים | מקבל את כל שמות הקבצים שצריכים להישלח לשרת לגיבוי |
| get_ley | - user_name - password | מיצר את מפתח ההצפנה הפנימי של הDOK |
| monitor_file | - file_path | מפענח את הקובץ ואז יוצר עצם של MONITOR |
| Send_backup | - file_path | מפרק את חלקי הPATH כמו שהתקשורת מבקשת ושולח בעזרת עצם התקשורת של הלקוח |
| Save_files_to_send | - file_path | מכניס לתוך הקובץ .send_back_up לפי הפרוטוקול את הfile path למען שליחה לגיבוי |
| Dell_bakc_up_list | - file_path | מוחק את מה כתוב בתוך הקובץ .send_back_up |
| Back_up_empty |  | בודק אם ה.send_back_up ריק |
| get_all_dok_files |  | מחזיר רשימה שנימצא בה כל הקבצים בDOK המשומש |
| Back_up_all |  | שולח לגיבוי את כל הקבצים בשרת |

| Cypher_files |  |  |
| --- | --- | --- |
| מפתח ההצפנה הפנימי של הDOK |  |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| create_key | - user_naem - password | יוצר את מפתח ההצפנה הפנימי של הDOK בעזרת משחק עם השם משתמש והסיסמה |
| Encrypt_file | - file_path - key | מצפין את הקובץ בעזרת מפתח ההצפנה |
| Decrypt_file | - file_path - key | מפענח את הקובץ בעזרת מפתח ההצפנה |
| Encrypt_file_name | - file_path - key | מצפין את השם של הקובץ בעזרת מפתח ההצפנה |
| Decrypt_file_name | - file_path - key | מפענח את השם של הקובץ בעזרת מפתח ההצפנה |

| monitor |  |  |
| --- | --- | --- |
| ניטור קבצים |  |  |
| שם משתנה | תפקיד |  |
| File_path | קובץ |  |
| changeQ | תור תקשורת את לוגיקת הלקוח |  |
| File_name | שם הקובץ |  |
| Initial_mtime | זמן ביצוע השינוי האחרון בקובץ |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| __init__ (בנאי) | - file_path - changeQ | מאתחל את המשתנים ומפעיל את פעול הניטור עצמה בתור THREAD – open_and_monitor |
| Kill_procces_if_running | - process_name | מפסיק את הPROCESS כדי שלא יגרום לבעיות בקוד |
| Open_and_monitor |  | פותח את הקובץ במקומות שהוא יצליח לנטר אותם כראוי ומתחיל לנטר את הקובץ |
| Check_if_changed |  | בודק האם בוצע שינוי בקובץ ומחזיר ללוגיקה את שם הקובץ ואת סטטוס השינוי בו |

| Class in design | שימוש |
| --- | --- |
| app | מחלקת ההרצה של העיצוב |
| Dok_explorer | המסך הראשי אשר מוצגים בו קבצי הDOK |
| eject | מסך היציאה מהDOK |
| login | מסך כניסה לDOK |
| settings | מסך ההגדרות של המערכת |

עמדת התקנה:

- תקשורת:

| stand_com |  |  |
| --- | --- | --- |
| תקשורת עמדת ההתקנה |  |  |
| שם משתנה | תפקיד |  |
| stand_socket | הסוקט של העמדת התקנה דרכה יעבור תקשורת |  |
| server_ip | כתובת שרת |  |
| port | הפורט שהשרת רץ עליו |  |
| recvQ | תור דרכו יעבור מידע מהתקשורת ללוגיקה |  |
| symmetric_ cypher | עצם הצפנה מול השרת |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| __init__ (בנאי) | - Server_ip - Port - recvQ | מאתחל את המשתנים ומפעיל את _main_loop כthread |
| _main_loop (thread) |  | הלולאה הכללית של התקשורת: יוצר את הסוקט של עמדת ההתקנה וההתחברות לשרת. מחליף מפתחות ויוצר עצם הצפנה באמצעות _change_key ובלולאה מטפל בתקשורת מול השרת – קורא הודעות מפענח אם זאת הודעת קובץ מפעיל את _recv_file אחרת מכניסה לתור עבור הלוגיקה |
| _change_key |  | מבצע החלפת מפתחות עם השרת ויוצר את עצם ההצפנה Cipher |
| _close_client |  | סוגר את הסוקט |
| send_msg | - msg | מצפין ושולח את ההודעה לשרת |
| _recv_file | - data | מפענח לפי פרוטוקול קורא בלולאה את הקובץ שומר את הקובץ ב download שם בתור ללוגיקה את שם הקובץ ואת המיקום הייעודי |

- לוגיקה:

| stand_logic |  |  |
| --- | --- | --- |
| לוגיקת עמדת ההתקנה |  |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| __init__ (בנאי) |  | יוצר עצם תקשורת לקוח stand_com יוצר תור להודעות מהתקשורת ובנוסף תור הודעות לעיצוב – msgQ, designQ מפעיל את handle_msg כ thread |
| handle_msg (thread) |  | בלולאה אינסופית – מוציא מידע מהתור(msgQ) ומפרק אותו בעזרת הפרוטוקול. מפעיל את הפעולה לפי הopcode שהתקבל |
| Send_status | - status | מעדכן את הגרפיקה ע"פ התשובה |
| download | - msg | מוריד את קבצי המערכת ומעדכן את הגרפיקה לפי הצלחת ההתקנה |
| Get_doks | - msg | מעדכן את הגרפיקה ושולח לה את שמות הDOKS הקיימים |
| All_restore_action | - msg | קורה לפעולה restore_to_dok ומחזיר status לגרפיקה |
| Sigh_in | - User_name - password - mail | בקשת הרשמה למערכת |
| log_in | - User_name - password | בקשת התחברות למשתמש האישי |
| add_dok | - user_name - password - dok_name - dok_path | בקשת הוספת DOK למערכת |
| restore | - dok_path - dok_name - user_name | בקשת שחזור קבצי הDOK |
| Mide_restore | - user_name | שליחת בקשה לקבלת רשימת הDOKS שלי |
| Kill_temp |  | מוחק את כל השמות משתמש וסיסמאות הזמניות |
| Restore_to_dok |  | מעביר את הקבצים מתוך הDOWNLOAD לתוך הDOK |

| Create_exe |  |  |
| --- | --- | --- |
| יוצר קבצי המערכת |  |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| run_full_process | - drive_letter - user_name - password - mail | יוצר את קבצי המערכת ומוריד אותם על הDOK מחזיר סטטוס הצלחה בהתאם להתקנה שבוצע |

| Class in design | שימוש |
| --- | --- |
| app | מחלקת ההרצה של העיצוב |
| Main_frame | המחלקה שדרכה עוברים בין חלונות הגרפיקה |
| settings | הגדרות הצבעים |
| login | מסך כניסה לעמדת התקנה |
| register | מסך ההרשמה למערכת |
| welcome | המסך הראשון של המערכת |
| Main_app | מסך הראשי של עמדת ההתקנה |
| Add_dok | מסך הוספת הDOK |
| Confirm_add | מסך סטטוס ההוספה |
| Process_status_add | מסך ביניים |
| restore | מסך שיחזור הDOK |
| Process_status_restore | מסך הביניים וסטטוס השיחזור |

שרת:

- תקשורת:

| server_com |  |  |
| --- | --- | --- |
| תקשורת השרת |  |  |
| שם משתנה | תפקיד |  |
| server_socket | סוקט השרת |  |
| recvQ | תור המידע מהתקשרות ללוגיקה |  |
| open_clients_list | הלקוחות המחוברים |  |
| port | פורט המערכת |  |
| asymmetric_ cypher | עצם מפתח ההצפנה |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| __init__ (בנאי) | - port - recvQ | מאתחל את המשתנים ומפעיל כthread את _main_loop |
| _main_loop (thread) |  | הלולאה הכללית של התקשורת: מקבל בקשות חיבור של לקוחות חדשים. מחבר אותם ומחליף איתם מפתחות באמצעות _change_key המופעל כthread בו בזמן מטפל בתקשורת מול הלקוחות הקיימים - קורא הודעות מפענח אם זאת הודעת קובץ מפעיל את _recv_file אחרת מכניסה לתור עבור הלוגיקה. |
| _change_key (thread) | - client_ip - client_sokcet | מבצע החלפת מפתחות עם הלקוח ושומר את המפתח מול הלקוח בopen_client_list ביחד עם הip והsocket |
| _close_client | - client_socket | סגירת לקוח |
| close_client | - client_ip | הפעלת הפעולה הפנימית _close_client |
| send_msg | - msg - client_ip | הצפנת ההודעה ושליחת ללקוח/עמדת התקנה |
| send_file | - file_name - path - client_ip | שולח ללקוח את הנתונים על הקובץ שהולך להתקבל ולאן צריך להגיע ולאחר מכן שולח את הקובץ עצמו |
| recv_file_ | - data | מפענח לפי פרוטוקול קורא בלולאה את הקובץ שומר את הקובץ ב temp_folder לפי הuser_name . שם בתור ללוגיקה את שם הקובץ את המיקום הייעוד ואת המשתמש |
| get_socket_by_ip | - client_ip | מחזיר את הסוקט של client_ip |
| check_valid_ip | - client_ip | מחזיר valid client_ip |

- לוגיקה:

| server_logic |  |  |
| --- | --- | --- |
| לוגיקת השרת |  |  |
| שם משתנה | תפקיד |  |
| server_com | עצם של התקשורת של השרת |  |
| recvQ | תור שדרכו מגיע ההודעות מהתקשורת ללוגיקה |  |
| Dok_DB | בסיס הנתונים |  |
| commends | פעולות |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| __init__ (בנאי) |  | יוצר את תור התקשורת – msgQ יוצר את עצם התקשורת – server_com ומפעיל כTHREAD את handle_msg |
| handle_msg (thread) |  | בלולאה אינסופית – מוציא מידע מהתור(msgQ) ומפרק אותו בעזרת הפרוטוקול. מפעיל את הפעולה לפי הopcode שהתקבל |
| restore | - ip - user_name - dok_name | לוקח את קבצי הDOK הנדרשים ושולח אותם לעמדת ההתקנה |
| Sign_in | - User_name - password - mail - ip | מבצע hash לסיסמה ומפעיל את פעולת ה Dok_DB.add_user את התשובה אורז לפי הפרוטוקול ומעביר לעמדת התקנה |
| add_dok | - dok_name - user_name - ip | מפעיל את פעולת ה Dok_DB.add_dok את התשובה אורז לפי הפרוטוקול ומעביר לעמדת התקנה |
| Get_doks_name | - ip - user_name | מפעיל את פעולת ה Dok_DB.get_user_doks את התשובה אורז לפי הפרוטוקול ומעביר לעמדת התקנה |
| log_in | - user_name - password - ip | מבצע hash לסיסמה ומפעיל את פעולת ה Dok_DB.user_exist את התשובה אורז לפי הפרוטוקול ומעביר לעמדת התקנה |

בסיס נתונים:

| Dok_DB |  |  |
| --- | --- | --- |
| מסד נתונים – בסיס נתונים |  |  |
| שם משתנה | תפקיד |  |
| Db_name | שם הבסיס נתונים |  |
| conn | חיבור לבסיס נתונים |  |
| cursor | המידע העובר בין החיבור לבסיס נתונים |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| Init (בנאי) |  | מפעיל את _create |
| create_ |  | פעולה פנימית היוצרת/מתחברת למסד נתונים ויוצרת את הטבלאות אם לא קיימות – בעזרת craete מתאחל את CONN ואת CURSOR |
| user_exsit_ | - user_name | מחזיר האם הuser_name קיים בטבלה |
| User_exist | - user_name - password | מחזיר האם המשתמש קיים בטבלה |
| User_dok_match | - dok_name - user_name | מחזיר האם קיים user שיש לו את הDOK הנתון |
| get_mail | - user_name | מחזיר את מייל הלקוח |
| add_user | - User_name - password_hashed - mail | מוסיף משתמש לטבלה של הuser – ים – מחזיר תשובה בהתאם |
| add_dok | - dok_path - user_name | מוסיף DOK לטבלה של הDOK -ים – מחזיר תשובה בהתאם |
| update_mail | - mail - user_name | מעדכן את המייל של הuser– מחזיר תשובה בהתאם |
| create | - sql | יוצר טבלה אם לא קיימת |
| Get_user_doks | - user_name | מקבל רשימה של הDOKS שיש למשתמש ומחזירה תשובה בהתאם |

פרוטוקול:

- שרת:

| Server_protocol |  |  |
| --- | --- | --- |
| פרוטוקול השרת |  |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| unpack | - msg | מחזיר הודעה מפורקת בהתאם לפרוטוקול הלקוח |
| pack_status | - status | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| pack_get_doks_name | - msg | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| pack_add_dok | - mail - status | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| Pack_restore | - file_name - file_path - file_len - file | מחזיר הודעה בנויה בהתאם לפרוטוקול |

- לקוח:

| client_protocol |  |  |
| --- | --- | --- |
| פרוטוקול הלקוח |  |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| pack_back_up | - File_name - File_path - File_len - user_name | מחזיר הודעה בנויה בהתאם לפרוטוקול |

- עמדת התקנה:

| stand_protocol |  |  |
| --- | --- | --- |
| פרוטוקול עמדת התקנה |  |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| unpack | - msg | מחזיר הודעה מפורקת בהתאם לפרוטוקול |
| pack_sigh_in | - user_name - password - mail | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| pack_log_in | - user_name - password | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| pack_update | - mail | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| pack_add_dok | - user_name - dok_path | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| pack_restore | - user_name - dok_path | מחזיר הודעה בנויה בהתאם לפרוטוקול |
| Pack_mide_restore | - user_name | מחזיר הודעה בנויה בהתאם לפרוטוקול |

הצפנה/פענוח:

| symmetric_ cypher |  |  |
| --- | --- | --- |
| מצפין ומפענח הודעות סימטרי |  |  |
| שם משתנה | תפקיד |  |
| Cypher_Key | מפתח ההצפנה |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| Init (בנאי) | - Key | מפעיל את _create_symmetric_key ליציר עצם ההצפנה |
| __create_symmetric_key | - data | יוצר מפתח סימטרי |
| encryption | - data | מחזיר את המידע המוצפן |
| decryption | - data | מחזיר את המידע המפוענח |

| asymmetric_ cypher |  |  |
| --- | --- | --- |
| מצפין ומפענח הודעות אסימטרי |  |  |
| שם משתנה | תפקיד |  |
| private_key | מפתח ההצפנה של השרת |  |
| public_key | מפתח ההצפנה של הלקוח |  |
| cipher | עצם ההצפנה |  |
| שם פעולה | טענת כניסה | טענת יציאה |
| Init (בנאי) |  | מאתחל את המשתנים ויוצר עצם הצפנה |
| get_public_key |  | מחזיר את המפתח הציבורי של הלקוח |
| encryption | - Data - Other_public_key | מחזיר את המידע המוצפן ע"פ המפתח הנדרש |
| decryption | - data | מחזיר את המידע המפוענח |

5. תיאור סביבת הפיתוח

שפות תכנות:

PYTHON – שפת הבסיס של הפרויקט היא תשמש לרוב הפרויקט
 SQL – קיים רק בצד שרת לעבודה מול בסיס הנתונים

כלי פיתוח וכלים הנדרשים לבדיקות:

PYCHARM – כלי בו ייכתב כל הקוד של המערכת צד שרת צד לקוח

USB – שם מתקיים כל ההצפנה והפיענוח עצמו ועל זה מבוסס כל הפרויקט

WIRSHARK – ישמש לבדיקות תקשורת

FILE EXPLORER – ישמש לבדיקה של מידע מוצפן בתוך הDOK ולבדיקת הקבצים

DB BROWSER – צפייה בבסיס נתונים

6. תיאור האלגוריתמים המרכזיים בפרויקט

סוגיה  - פענוח הקבצים
תיאור – האם בעת הזדהות נכונה של המשתמש מפענחים לו את כל הקבצים

| מספר | האופציה | יתרונות | חסרונות |
| --- | --- | --- | --- |
| 1 | פענוח מידי של כלל הקבצים | כל הקבצים זמינים ללקוח | תהליך ארוך – יכול להתיש את המשתמש וגם לעכב את כניסתו ויציאתו מהמערכת תהליך מיותר – יתכן ובכלל לא ייגש לקבצים מסוכן – כל הקבצים חשופים ופגיעים |
| 2 | פענוח שמות הקבצים בלבד ופענוח קובץ רק לאחר בחירתו | תהליך קצר לא חושף קבצים שלא משתמשים בהם | פתיחת קובץ יכולה להתעכב |

החלופה שנבחרה היא פענוח שמות הקבצים בלבד ופענוח קובץ רק לאחר בחירתו מכיוון שבאופציה הזאת אני לא חושף קבצים לחינם שזה מהות המערכת

סוגיה  - שמירת שם משתמש וסיסמה
תיאור – איך שומרים את המידע של זיהוי המשתמש שכן הוא צריך יכולת לעבוד גם ללא שרת?

| מספר | האופציה | יתרונות | חסרונות |
| --- | --- | --- | --- |
| 1 | שמירת הפרטים בתוך הקוד | קל למימוש | לא מאובטח פריץ מאוד למשתמשים בIDA – REVERS ENGENIRING |
| 2 | שמירת הפרטים בתוך קובץ חיצוני מוסווה בתוך מלא מידע | קל למימוש | חשוף מאוד גכל בן אדם הנמצא ליד הUSB יכול לגשת לזה בקלות אפשר להצפין את זה בקלות ואז לא נוכל לדעת איך לפענח פעם הבאה |
| 3. | שמירה פרטי משתמש בתוך הקוד אך בעזרת הHASH שלהם | מוגן מאנשים בן אדם שעושה REVERS ENGENIRING לא יוכל לעשות כלום עם המידע הזה | יותר עבודה לממשק משתמש – צריך לעשות HASH בעצמו כל פעם על מנת לבדוק אם הקוד תקין |

החלופה שנבחרה היא שמירה פרטי משתמש בתוך הקוד אך בעזרת הHASH שלהם מכיוון שזה הכי בטוח והחשיבות הכי גדולה של הפרויקט זה האבטחה שלו ואיני רוצה שבן אדם מהצד פשוט יוכל לבוא ולהיכנס לקוד שלי

סוגיה  - העברת המידע לגיבוי בשרת
תיאור – איך המידע עובר לשרת וכל כמה זמן? יתכנו מצבים שהשרת לא זמין

| מספר | האופציה | יתרונות | חסרונות |
| --- | --- | --- | --- |
| 1 | העברת כלל המידע לשרת (אם קיים) ביציאה מהDOK | פשוט למימוש העברת כלל המידע בפעם אחת | פגיעה בחווית המשתמש - בעת סגירת הDOK ייקח למשתמש הרבה זמן לצאת אם המשתמש מוציא את ה DOK לפני הזמן המידע פשוט לא יעבור ושום דבר לא ישמר בשרת |
| 2. | ניטור הקבצים ובעת סגירת קובץ שליחה לשרת, אם אין שרת שמירת השמות בקובץ מסודר ומוסתר ושליחה בפעם הבאה | אפשרות עבודה בזמן השליחה, זמן היציאה מתקצר כי רוב הקבצים ישלחו מייד עם סגירתם | תהליך יותר מורכב – צריך לנטר כל הזמן את העבודה עם הקבצים תיתכן גם שליחה כפולה של אותו הקובץ אם הוא נפתח ונסגר כמה פעמים |

החלופה שנבחרה היא ניטור הקבצים ובסגירתם שליחה לשרת,  אם אין שרת שמירת השמות בקובץ מסודר ומוסתר ושליחה בפעם הבאה בדרך זו אין פגיעה בחוויית המשתמש

סוגיה  - מתי להצפין את הקבצים חזרה
תיאור – מתי הכי נכון להצפין את הקבצים חזרה בשביל שמירה עליהם

| מספר | האופציה | יתרונות | חסרונות |
| --- | --- | --- | --- |
| 1 | הצפנה בניתוק הDOK | הצפנה מסודרת פעם אחת בסיום העבודה עם הקבצים עבודה חוזרת עם אותו קובץ – יותר מהירה (הצפנה ופענוח פעם אחת) | מעכב את היציאה מהDOK בעת סגירה במידה ונשכח הDOK הקבצים חשופים לעיני כל (כי הוא לא התנתק) אם המשתמש מנתק את הDOK בלי יציאה מסודרת - לחכות להצפנה הכל / חלק יישאר מפוענח |
| 2. | הצפנה בעת סגירה של קובץ | היציאה מהירה - אין פגיעה בחוויית המשתמש (אין המתנה להצפנה) מגן ממשתמש שמוציא סתם את הDOK בלי לעשות יציאה מסודרת | מורכב יותר - צריך לממש מנגנון שמזהה סגירת קובץ במידה והמשתמש לא סוגר את הקובץ הוא יישאר פרוץ ההצפנה תחזור כל פעם שיפתח וייסגר הקובץ אם המשתמש מנתק את הDOK בלי יציאה מסודרת - לחכות להצפנה הכל / חלק יישאר מפוענח |
| 3. | הצפנה תמידית – כל זמן שהDOK בתוך המחשב, מגבים את הקבצים הפתוחים | אם שכחת את הDOK או הלכת והשארת אותו על המחשב הDOK יהיה מוצפן | מורכב יותר - צריך לממש מנגנון שמזהה קובץ פתוח יכול לפגוע בחוויית המשתמש מבחינת ביצועים (תהליך כבד ברקע) ההצפנה תחזור כל פעם שיפתח וייסגר הקובץ אם המשתמש מנתק את הDOK בלי יציאה מסודרת - לחכות להצפנה הכל / חלק יישאר מפוענח |

החלופה שנבחרה היא הצפנה בעת שמירת קובץ בדרך הזו חווית המשתמש לא תפגע בעת שימוש הDOK ותשמור על הפרטיות שלו גם במקרה שהלך או שכח את הDOK מחובר למחשב – כן זה מחייב אותו באחריות מינימלית של סגירת הקבצים שאיתם עבד. אולי אממש בנוסף גם מנגנון של נעילת ה DOK במידה ולא נעשה בו שימוש לאורך זמן.

7. תיאור מסכי הפרויקט:

8. תיאור פרוטוקול התקשורת

מבנה כללי:

פרוטוקול: 
עמדת התקנה: @#2מפריד בין שדות ההודעה

שרת: @#2מפריד בין שדות ההודעה

לקוח: @#2 מפריד בין שדות ההודעה

| שם | נשלח מ | מתקבל אצל | פקודה | שדות בהודעה | דוגמה |
| --- | --- | --- | --- | --- | --- |
| רישום | עמדת התקנה | שרת | 00 | 1. קוד פקודה 2. שם משתמש 3. סיסמה 4. מייל | 00@#2eyal@#212345@#2eyal@gmail.com |
| רישום - תגובה | שרת | עמדת התקנה | 00 | 1. קוד פקודה 2. סטטוס | 00@#21 - success 00@#22 - failure |
| התחברות | עמדת לקוח | שרת | 01 | 1. קוד פקודה 2. שם משתמש 3. סיסמה | 01@#2eyal@#212345 |
| התחברות – תגובה | שרת | עמדת התקנה | 01 | 1. קוד פקודה 2. סטטוס | 01@#21 - success 01@#22 - failure |
| עדכון פרטים | עמדת לקוח | שרת | 02 | 1. קוד פקודה 2. שם משתמש 3. מייל | 02@#2eyal@#2eyal@gmail.com |
| עדכון פרטים תגובה | שרת | עמדת התקנה | 02 | 1. קוד פקודה 2. סטטוס | 02@#21 - success 02@#22 - failure |
| גיבויי | DOK | שרת | 03 | 1. קוד פקודה 2. שם קובץ 3.מיקום הקובץ 4. אורך קובץ 5. שם משתמש | 03@#2try.py@#2eyal_dok\cyber\@#220028@#2user_name |
| גיבויי | DOK | שרת | 03 | 1. קובץ | File_data |
| שחזור | עמדת התקנה | שרת | 04 | 1. קוד פקודה 2. שם משתמש 3. DOK | 04@#2name@#2dok1 |
| שחזור - תגובה | שרת | עמדת התקנה | 04 | 1. קוד פקודה 2. שם קובץ 3.מיקום הקובץ 4. אורך קובץ | 04@#2work.py@#2my_works\cyber@#21025 |
| שחזור - תגובה | שרת | עמדת התקנה | 04 | קובץ | File_data |
| שחזור – סיום | שרת | עמדת התקנה | 11 | 1. קוד פקודה | 11@#2 |
| התרעה | DOK | שרת | 05 | 1. קוד פקודה | 05@#2 |
| הוספת DOK | עמדת התקנה | שרת | 06 | 1. קוד פקודה 2. שם משתמש 3. DOK | 06@#2eyal@#2dok1 |
| הוספת DOK - תגובה | שרת | עמדת התקנה | 06 | 1. קוד פקודה 2. סטטוס | 06@#21 - success 06@#22 - failure |
| שמות הDOKים של משתמש | עמדת התקנה | שרת | 07 | 1. קוד פקודה 2. שם משתמש | 07@#2eyal |
| שמות הDOKים של משתמש - תגובה | שרת | עמדת התקנה | 07 | 1. קוד פקודה 2. שמות הdokים | 07@#2[eyal1, eyal2, eyal3] |

- תיאור מבני הנתונים

בסיס נתונים – SQL

שם בסיס נתונים –  dok_DB

שם הטבלה – users , שמירת פרטי המשתמשים

טבלה: המפתח הוא ה user

| שדה | mail | Password_hash | User(key) |
| --- | --- | --- | --- |
| אורך | 0-50 | 64 | 0-10 |
| סוג | <string> | <string> | <string> |
| דוגמה | Eyalen22221@gmail.com | Adljfoinadof | Eyal en |
| דוגמה | idovz@gmail.com | ldisfionadofn | Ido vz |
| דוגמה | MerryHamalca@gmail.com | iosduhaadfg | Merry |

שם הטבלה – doks , שמירת פרטי ה DOK -ים של המשתמשים

טבלה: המפתח הוא צירוף של user+DOK_name

| שדה | DOK_Name | User(key) |
| --- | --- | --- |
| אורך | 20 | 0-10 |
| סוג | <string> | <string> |
| דוגמה | DOK1 | Eyal en |
| דוגמה | DOK2 | Eyal en |
| דוגמה | DOK1 | Merry |

קבצי המשתמשים ישמרו בשרת בתיקיית files שעבור כל משתמש תהייה תיקייה על שמו ושם ימצאו כל קבציו, עבור כל DOK תיקייה שהיא בשם ה DOK ומכילה את הקבצים ששייכים לו

- סקירת חולשות והאיומים

שכבת האפליקציה:

Sql injection – הלקוח מכניס לתוך הבסיס נתונים קוד זדוני אשר יכול לגרום לנזק לקוד. בעקבות שדות קלט המהווים גישה לבסיס נתונים קיים הסיכון הזה, הפתרון הוא בדיקה טובה של המתקבל מן הלקוח, קוד נכון ופיצול הבדיקה בין הנתונים לפעולה עצמה.

DDOS – שליחה מרובה זדונית לשרת בכוונה להשבית אותו, פתרון - בדיקת חיבורי IP בזמן קצוב

גניבת הDOK – כל המידע מוצפן - לגנב אין גישה למידע. 
בנוסף אחרי שלושה כישלונות בכניסה למערכת – המידע בדיסק יושמד.
מערכת ההתקנה מאפשרת למשתמש לשחזר את ה DOK בכל אחד מהמצבים הנ"ל.

שכבת התעבורה:

MITM – בן אדם מקשיב לתקשורת ברקע מבלי שיש לנו אפשרות לדעת והוא יכול לקחת המידע שלנו ו/או לשנות אותו , פתרון העברה מידע אך ורק מוצפן כדי שגם אם יהיה לו את המידע הוא לא יוכל לעשות איתו כלום

סוג הצפנה – קיימת הצפנה סימטרית שהיא הצפנה מאוד חזקה מהירה ובלתי פריצה אך קיימת אצלה בעיה - העברת המפתח חייבת להתבצע והמפתח חייב להיות אותו הדבר ואין אפשרות פשוט להעביר את המפתח ככה באינטרנט כי זה בכלל לא בטוח, יש גם את האופציה של הצפנה אסימטרית אבל לה יש בעיה משלה אומנם היא עונה על הפתרון של העברת המפתח אבל ההצפנה עצמה כבדה ולוקחת יותר זמן.

קיים פתרון למצב והוא הצפנה היברידית המשלבת בין שניהם לוקחת את הטוב בכל דבר את העברת המפתח של הצפנה אסימטרית ואת ההצפנה של ההצפנה הסימטרית עם שימוש בAES וככה פותר את הבעיות של שתי ההצפנות

פרוטוקול תקשורת – הפרוטוקול תקשורת חייב לשמור על כל המידע שעובר בפרויקט כי המידע הוא אישי ורגיש של כל בן אדם ואני לא רוצה שמידע יאבד בדרך, הפתרון הוא פרוטוקול TCP הנחשב יותר אמין ובטוח לשימוש.

פרק ה' - 'DOKrypt' – קטעי קוד נבחרים (הסוגיות)

קטע קוד מספר 1 - פענוח הקבצים בזמן המתאים.

בעת פתיחת הDOK על ידי המשתמש היכולת מבצעת פענוח לכל שמות הקבצים של הDOK בלבד. כאשר נבחר קובץ מסוים רק אז היכולת מפענחת את הקובץ ומציגה אותו למשתמש

גרפיקה:

פתיחת DOK – בעת פתיחה הDOK היכולת מפענחת את שמות הקבצים שנמצאים בתוך הDOK של המשתמש

זיהוי בחירת קובץ:

לוגיקה:

מפענחת ופותחת את הקובץ הנבחר

קטע קוד מספר 2 – שמירת שם משתמש וסיסמה לכניסה לDOK.

כאשר משתמש מגיע ורוצה להוריד את קבצי המערכת לתוך הDOK החדש שלו הוא מתחבר לפי המשתמש שלו לעמדת התקנה ומתחיל בהורדה של הקבצים.

כאשר המערכת קולטת שהוא רוצה להוריד את קבצי המערכת היא מפעילה יכולת ומקבלת את שם המשתמש הסיסמה והמייל ויוצרת קובץ TXT ובתוכו היא רושמת את שם המשתמש והסיסמה אשר יהיו מוצפנים שם ובנוסף את המייל, היכולת מוסיפה את הקובץ לתוך הקובץ EXE שהיא יצרה לשם הגנה ומניעה מאנשים להיכנס לתוך הקובץ TXT שיצרה ושינוי שלו או הסתכלות על הנתונים שלו

קטע קוד:

דילוג קצר

קטע קוד מספר 3 – שליחת גיבוי לשרת.

המערכת מעוניינת שיהיו גיבויים בשרת למקרה וקורה משהו לDOK לכן היכולת שולחת לשרת גיבוי של קבצים בכמה מקרים שונים.

בעת פתיחה של קובץ היכולת תנטר את הקובץ ובעת סגירתו תבדוק אם בוצע שינוי ובמקרה שדבר זה קרה היא תנסה לבצע שליחה של הקובץ לשרת למען גיבוי ואם אין שרת תישמור את הקבצים לגיבוי בתוך קובץ TXT סודי שנוצר בעת יצירת קבצי המערכת
קוד:

התחלת ניטור הקובץ

בדיקה האם בוצע שינוי בקובץ

שליחה במקרה שאכן קיים שינוי

במקרה שלא קיים שרת פעיל:

מקרה נוסף לשליחת קבצים לגיבוי הוא מקרה בו המשתמש לחץ על ADD והוסיף קבצים לתוך הDOK מה שגורם לניסיון שליחה של כל הקבצים שנוספו ברגע זה

קוד:

מקרה נוסף הוא לחיצה על  הכפתור back_up אשר לוקח את כל הקבצים הקיימים בתוך הDOK ושולח אותם לגיבוי

קוד:

גרפיקה

לוגיקה

מקרה אחרון הוא המערכת תמיד מנסה לשלוח גיבויים לשרת ובמידה והיא מקבלת תשובה שקיים שרת היא שולחת לגיבויי את כל הקבצים שהיו בתוך הרשימת קבצים לגיבוי:

קוד:

קטע קוד מספר 4 – הצפנה חזור של הקבצים.

היכולת מצפינה חזור את הקבצים לפי 2 דברים חשובים.

דבר ראשון הוא שהיכולת מצפינה את הקובץ כאשר מישהו סוגר אותו לאחר שימוש כדי לא לגרום עומס יציאה של המשתמש מהDOK

קוד:

מקבל את הקובץ שנסגר מהניטור ומבצע לו הצפנה חזרה

המקרה השני הוא כאשר לוחצים על כפתור הEJECT המערכת מצפינה חזרה את שמות כל הקבצים של הDOK

קוד:

כאשר לוחצים על כפתור הEJECT

הצפנת שמות הקבצים חזרה

קטע קוד מספר 5 – חיפוש שרת.

היכולת הזאת מבצעת חיפוש תמידי של השרת מפני שקיים מקרה בו השרת לא יעבוד ואנחנו רוצים להמשיך לחפש אותו עד מציאה למען שליחת גיבויי ובאותו הזמן לא לפגוע במערכת כי אינה תלויה בשרת.

קוד:

קטע קוד מספר 6 – יצירת מפתח הצפנה פנימי.

היכולת יוצרת מפתח הצפנה אישי לכל DOK אשר לא קשור למפתח מול השרת והינו חייב תמיד להיות אותו הדבר על מנת להצפין ולפענח את הקבצים בתוך הDOK ללא בעיה והריסתם

קוד:

הקוד לוקח את השם משתמש והסיסמה משחק בינהם ומשנה אותם קצת ויוצר בינהם מפתח הצפנה, המפתח תמיד יהיה אותו הדבר אם נכנסו השם משתמש וסיסמה זהים לקודם

קטע קוד מספר 7 – שמירת גיבויים בסדר מאורגן.

היכולות הזו מבצעת שמירה מסודרת ומאורגנת של כל הגיבויים בצד שרת – לשרת יש המון משתמשים ולכל משתמש כמות של DOKים שונה ויכולה להיות מרובה לכן השרת צריך לשמור על הגיבויים בצורה מסודרת ומאורגנת כדי שיוכל לעזור ללקוחות שלו לשחזר את הקבצים שהם רוצים ללא בעיה וללא בלגן

קוד:

השמירה מגיע מתוך שמירה בתקיות לפי השם משתמש ואז השם של הDOK לדוגמה eyal/dok1

פרק ו' - 'DOKrypt' – בדיקות ('קופסא לבנה')

1. פירוט הבדיקות

| שם הבדיקה | מטרת הבדיקה | מה נדרש לבצע | מתי | מה בוצע בפועל |
| --- | --- | --- | --- | --- |
| DOK מוצפן | האם כל ה DOK מוצפן בכל פתיחה שלו | פותחים את ה DOK ומנסים להיכנס לקובץ ורואים אם הוא מוצפן ועושים זאת שוב אחרי שפתחת את ההצפנה ורואים שניתן לגשת לקובץ | 18.3.26 | בוצע לפי ההנחיות הכתובות - עבר |
| שגיאת סיסמא | אם אחרי שלוש שגיאות ה DOK נמחק | מכניסים שלושה שגיאות ל DOK ורואים אם אחרי שלושה שגיאות נמחק ה DOK | 22.3.26 | בוצע לפי ההנחיות הכתובות - עבר |
| התראת מחיקה | לבדוק שבעל ה DOK מקבל התראה כשה DOK נמחק | לוודא שבסיום הבדיקה הקודמת נשלח מייל לבעל ה DOK | 22.3.26 | בוצע לפי ההנחיות הכתובות - עבר |
| שיחזור | אם אחרי מחיקה מצליח לשחזר את הכל | אחרי קבלת הודעה מהשרת לעשות את מה שהוא מבקש ממך ולראות שהכל חוזר לקדמותו | 1.4.26 | בוצע לפי ההנחיות הכתובות - עבר |
| עבודה ללא שרת | שניתן לעבוד עם ה DOK גם כשהשרת לא מחובר | מנסים להיכנס ל DOK ומוודאים שאחרי הכנסת סיסמא נכונה הכל זמין | 18.3.26 | בוצע לפי ההנחיות הכתובות - עבר |
| גיבוי שלם | שהקבצים שאיתם עבדנו כשלא היה שרת, ברגע שיש שרת מגובים | לעבוד ללא שרת על אחד הקבצים, לבצע בו שינוי. לסגור את המערכת. להפעיל את השרת, להפעיל את המערכת. בסיום לגשת לשרת ולראות שהקובץ מהפעם הקודמת גובה | 1.4.26 7.4.26 | בוצע לפי ההנחיות הכתובות – נכשל – היית בעיה עם התחברות חוזרת לשרת ובגיבוי לא הכל נשלח מחדש לאחר שינוי של ההתחברות לשרת כהתחברות תמידית ותיקון דרך השליחה בוצע הבדיקות שוב והם עברו בהצלחה |

פרק ז' - 'DOKrypt' – מדריך למשתמש

מדריך למשתמש הכולל עבור כל תהליך/יכולת במערכת:

מדריך עמדת ההתקנה.

כאשר נגיע לעמדת ההתקנה הפעם הראשונה נלחיצה על create account

כשנלחץ על create account נקבל עמודות בהם אנחנו צריכים להכניס פרטים עלינו שהם:                  שם משתמש, סיסמה ומייל

שם משתמש - בין עד 10 טווים

סיסמה -  מינימום 5 טווים

מייל -  מייל רגיל אישי

ולחיצה בסיום על REGISTER NOW

במידה וכן קיים לך משתמש וזה אינה הפעם הראשונה שאתה מגיע לעמדת התקנה אתה לוחץ על LOGIN וממה את הפרטים בהתאם

שם משתמש – לפי השם משתמש שלך

סיסמה – לפי הסיסמה שלך

לאחר שנרשמת או התחברת אתה תגיע לחלון הבא

כאן קיימות לך 2 אפשרויות:

אפשרות ראשונה היא ADD NEW DOK וכאשר אתה לוחץ עליה אתה תגיע לחלון הבא:

בחלון הזה הוא יבקש ממך להכניס את הDOK שלך לתוך המחשב כדי שהוא יוכל להכניס עליו את קבצי המערכת.

לאחר שתכניס את הDOK למחשב תעבור למסך הבא ->

בחלון זה יש לך אפשרות ללחוץ על user guide כדי לקבל הוראות קצרות על מה אתה צריך בשביל שההורדה תתבצע כמו שצריך

הוראות:

אחרי קראית ההוראות לוחצים על start adding dok בשביל להוריד את קבצי המערכת לDOK, דבר זה לוקח זמן קצר אבל צריך להיות סבלני ולא להוציא באמצע את הDOK באמצע כדי לא ליצור בעיות בהורדת הקבצים

לאחר ההורדה תקינה תקבלו את המסך הבא ->

וכעת אתה ראשי להוציא את הDOK ולחזור אחורה למסך הראשי

אפשרות השניה היא RESTORE

כאשר לוחצים על זה אתה מקבל את המסך הבא ->

ויש פה רשימה של כל הDOKים שיש לך ואתה יכול לבחור איזה אחד מהם אתה רוצה לקבל ממנו את הקבצים שלך חזרה לגיבוי, בשביל לבחור אתה לוחץ עם העכבר שלך על השם שאתה מעוניין בו

אחרי בחירה של DOK שממנו תלחץ על START RESTORE ותגיע למסך הבא ->

במסך זה נדרש ממך להכניס את הDOK שלך לתוך המחשב של עמדת ההתקנה כדי שהוא יוכל לשחזר את הקבצים שלך

אחרי הכנסה של הDOK למחשב הקבצים ישלחו עליך ובסוף השיחזור תקבל את המסך אישור

אחרי קבלת האישור לחץ על back to the Menu וחזור למסך הראשי.

בשני המקרים כאשר סיימת את העבודה בעמדת ההתקנה תלחץ על log out כדי שימחקו כל הפרטים שלך והבן אדם הבא יוכל לבוא מאפס.

מדריך ללקוח DOK

בהתחלה ניגשים לfile explorer ולוחצים על הקובץ EXE שנקרא OPEN_DOK למען פתיחה של הקבצים

לאחר הלחיצה יפתח המסך הכניסה בוא אתה צריך לכניס את השם משתמש והסיסמה שלך כמו של המשתמש שיצרת בעמדת ההתקנה.

במידה וטעית 3 פעמים ברצף כל הDOK שלך ימחק ותקבל מייל למייל שמילאת שאומר שהDOK נמחק ואתה נדרש ללכת לעמדת ההתקנה למען שיחזור

במידה וכן הכנסת את שם המשתמש והסיסמה הנכונים אותה תכנס לFILE EXPLORER של המערכת ומשם תוכל לראות את השמות של כל הקבצים

במסך הזה יש כמה אפשרויות בסיסיות:

אפשרות ראשונה כפתור מהSETTINGS – אם אתה לוחץ עליו יפתח לך החוקים והדברים הדרושים ממך למען תפעול הDOK

אפשרות שניה היא כפתור הADD FILE – באפשרות הזו אתה מוסיף קבצים לתוך הDOK שלך (זה הדרך היחידה להוסיף לתוך הDOK קבצים חדשים)

כאשר אתה לוחץ על זה נפתח לך הFILE EXPLORER הרגיל ומשם אתה בוחר את הקבצים שאתה רוצה להוסיף ואתה יכול להוסיף כמה בו זמנית

אפשרות שלישית היא BACKUP ALL במידה ואתה לוחץ על הכפתור הזה אתה תשלח את כל הקבצים שלך לגיבוי בשרת.

אפשרות רביעית היא כפתור הBACK במידה ונכנסת לתקיה כדי לחזור החוצה מהתקיה אתה לוחץ על BACK ויוצא בחזרה למסך הקודם

לאחר ההסבר על האפשרויות אני אסביר על הDOK עצמו.

בשביל לפתוח קובץ לוחצים עליו דאבל קליק ואז הוא נפתח ואפשר לכתוב בו ולשנות אותו

לאחר סיום ההתעסקות עם הקובץ חייב לסגור אותו כדי שהוא יוצפן מחדש מומלץ לעשות גם CONTROL S למען שמירה כמו שצריך

אפשרות נוספת היא הוספת תקיה או מחיקת קובץ מתוך הDOK

במידה ובחרת מחיקה אתה תקבל הודעה למען זהירות להאם אתה בטוח רוצה למחוק את הקובץ

ובמידה ובחרת להוסיף תקיה אתה תקבל מקום להכניס את שם התקיה לשם וליצור אותה

לאחר סיום ההשתמשות בDOK אתה מחויב ללחוץ על EJECT וכאשר תעשה את זה אתה תצא מהDOK ותחכה שניה עד לקבלת ההודעה הזאת

אחרי קבלת אישור יציאה לוחצים על FINISH EXIT ואתה רשאי להוציא את הDOK מהמחשב

דברים שכדי לדעת:

1. קובץ צהוב זה תיקייה וקובץ אפור זה קובץ

2.  הקבצים נשלחים לגיבוי לאחר שהיה בהם שימוש ושינוי או שהוסיפו אותם או בעזרת כפתור הBACKUP

קבצי קוד של המערכת

שרת:

| קבצי השרת | שימוש |
| --- | --- |
| Server_protocol.py | פרוטוקול התקשורת של השרת |
| server_logic.py | לוגיקת השרת |
| server_com.py | תקשורת השרת |
| dok_db.py | בסיס הנתונים של השרת |

הסבר:

השרת יושב על מחשב אחד במעבדה וצריך שיהיה לו את קבצי השרת על אותו המחשב.                                    בשביל שהשרת ירוץ צריך להריץ את ההקובץ SERVER_LOGIC דרך PYCHARM ולעקוב אחרי הREADME למען הוספת דברים הכרחיים

עמדת התקנה:

| קבצי השרת | שימוש |
| --- | --- |
| Stand_protocol.py | פרוטוקול התקשורת של עמדת ההתקנה |
| Stand_logic.py | לוגיקת עמדת ההתקנה |
| Stand_com.py | תקשורת עמדת ההתקנה |
| app.py | מחלקת ההרצה של העיצוב |
| Main_frame.py | המחלקה שדרכה עוברים בין חלונות הגרפיקה |
| settings.py | הגדרות הצבעים |
| login.py | מסך כניסה לעמדת התקנה |
| register.py | מסך ההרשמה למערכת |
| welcome.py | המסך הראשון של המערכת |
| Main_app.py | מסך הראשי של עמדת ההתקנה |
| Add_dok.py | מסך הוספת הDOK |
| Confirm_add.py | מסך סטטוס ההוספה |
| Process_status_add.py | מסך ביניים |
| restore.py | מסך שיחזור הDOK |
| Process_status_restore.py | מסך הביניים וסטטוס השיחזור |

הסבר:

עמדת ההתקנה יכולה לשבת על כמה מחשבים במעבדה וצריכה שיהיה לה את הקבצי עמדת ההתקנה עליה בנוסף צריכה גם את קבצי הלקוח.

בשביל להריץ את עמדת ההתקנה צריך להריץ את הקובץ STAND_LOGIC מה שיריץ לנו את עמדת ההתקנה ויפתח לנו UI פיזי שדרכו נשתמש בעמדת ההתקנה

לקוח DOK:

| קבצי השרת | שימוש |
| --- | --- |
| client_protocol.py | פרוטוקול התקשורת של הלקוח |
| client_logic.py | לוגיקת הלקוח |
| client_com.py | תקשורת הלקוח |
| cypher_files.py | מערכת ההצפנה של הלקוח |
| monitor.py | ניטור קבצי הלקוח |
| app.py | קובץ ההרצה של העיצוב |
| dok_explorer.py | הFILE EXPLORER של העיצוב |
| eject.py | חלון היציאה |
| login.py | חלון הכניסה הראשי של הDOK |
| settings.py | הגדרות הDOK |

הסבר:

הלקוח יכול להיות על כל DOK בעל FAT32 וירוץ על כל מחשב במעבדה.

הלקוח דרוש רק לDOK עם קובץ EXE המחיל את כל קבצי הלקוח.                                                        בשביל להריץ את הלקוח DOK לוחצים על הקובץ OPENDOK.EXE אחרי הטענתו בעמדת ההתקנה ואז יפתח לנו משתמש הUI של הDOK ודרכו אנחנו משתמשים בשביל להשתמש בDOK

פרק ח' - 'DOKrypt' – רפלקציה

אתגרים שהיו לי:

במהלך הפרויקט היו לי כמה וכמה אתגרים, האתגרים שהיו לי הם גם בקוד גם בתיק וגם המצב ואני אסביר

המצב בארץ המלחמה הקשה עלי להתקדם משמעותית בפרויקט מפני שגם הייתי טרוד מהמצב וגם המחשב בבית שלי התקשה עם הרצת הפרויקט והכל ביחד הקשה על ההתקדמות שלי בנוסף לזה התיק פרויקט היה לי קשה ומאתגר מאוד כי הוא דרש ממני מחשבה מרובה על מה ואיך אני אעשה את הפרויקט מבלי אפילו להתחיל לכתוב את הקוד אבל אני ממש מודה על זה כי הוא סידר לי את המחשבה של מה הפרויקט שלי ומה אני מצפה מעצמי.                                                                                                                          לבסוף אתגר אותי הקוד עצמו מפני שממש ניסיתי להשקיע ולהוסיף דברים וגם בנוסף היו מקרים שחיפשתי עליהם ולא מצאתי תשובה ברורה והייתי צריך להבין לבד איך אני עושה אותם לדוגמה ניטור קבצים,  בניטור של קבצים יש המון אפשרויות לדברים שקיימים אבל לסגירה של קבצים אין פונקציה מסודרת ובנוסף יש סוגים שונים של קבצים שמגיבים שונה אז צריך למצוא פתרון להכל.                                                         לכן גם הקוד הווה לי אתגר.

אירועים מעניינים שקרו במהלך הפיתוח:

במהלך כתיבת הפרויקט נתקלתי באירוע מעניין שבו thread שהפעלתי לא רץ בכלל, בדקתי מלא פעמים ובדקתי שכתבתי נכון והכל היה קשורה. הקטע הזה בפרויקט היה בלקוח שאותו אני מכניס לתוך קובץ EXE ואת הקובץ הזה אני מריץ לכן כדי לשים הערות השתמשתי בMESSAGEBOX והוספתי הרבה כאלה כדי לדעת למה זה לא פועל עם הזמן הוספתי עוד ועוד הודעות כאלה כדי להבין למה זה לא פועל וזה רק הדרדר והקוד התחיל פחות ופחות לעבוד ואחרי המון זמן שניסיתי להבין למה התברר לי שדווקא הבעיה היית הMESSAGEBOX והוא זה שיצר את הבעיות מכיוון שאני מריץ את הקובץ הEXE אז הTHREAD שלו והPROCESS של הMESSAGEBOX עלו אחד על השני וגרמו לקריסת הפרויקט, כמובן שאחרי שהבנתי את זה תיקנתי את זה וכתבתי את ההערות בתוך LOG (קובץ TXT)

התמודדות עם קשיים, איך מה עשיתי:

שנתקלתי בקשיים במהלך הפרויקט שלי התמודדתי איתם בעזרת חיפוש וחקירה אישית בגוגל\שימוש בAI כדי להבין מה אני עושה לא טוב או שהייתי הולך ומבקש עזרה מהמורה שלי מרי שעזרה לי ממש וכל פעם שהייתי צריך עזרה היא הייתה יושבת איתי עד לפתרון הבעיה ועוד בן אדם שהייתי מבקש ממנו עזרה הוא עידו ויטמן זילבר שהיינו יושבים אחד ליד השני ועוזרים אחד לשני בקשיים ומביאים רעיונות חדשים להוסיף לפרויקט

הערכת הפתרון לעומת התכנון והמלצות לשיפורו:

עמדתי בצפיות שלי ובתכנון של הפרויקט למרות המלחמה ואני מרגיש שהשלמתי אותו כמתוכנן וכמו שרציתי לפני תחילת הפרויקט עוד בשלב התכנון שלו.

תודות:

אני רוצה להתחיל בלהגיד תודה רבה למרי שבאמת לא הייתי מצליח לסיים את הפרויקט הזה בלעדיה או יודע את מה שאני יודע בלעדיה אני גם רוצה להודות לה על ה3 שנים הנפלאות שלי שבאמת הרבה בזכותה היה לי את הרצון והשמחה לבוא וללמוד ולדעת יותר ולהיות טוב יותר. מרי אני רוצה להודות לך על הלמידה העזרה שלך שנתת לי ולכל חבריי לא משנה מה. על ההזדמנויות השניות שלא ויתרת לאף אחד מאיתנו תודה על הכל.

אני רוצה להודות לחברי גם לסייבר שהיו איתי פה שעות על גבי שעות נתנו לי רעיונות הראו לי פרויקטים ראו את שלי ופשוט היו איתי לאורך כל השלוש שנים המטורפות האלה.                                                            אני רוצה לציין במיוחד את עידו ויטמן זילבר שהיה איתי במשך כל השלוש שנים האלה ביחד בכל השיעורים וישב לידי והעביר לי את החוויה פה פי מיליון יותר טובה בין אם זה מבחינה לימודית ובין אם זה חברתית ואני ממש רוצה להודות לו על זה.

אחרונים חביבים זה ההורים שלי שאני רוצה להודות להם שממש דחפו אותי ללכת להנדסת תוכנה ואני חושב שזה אחת ההחלטות הכי טובות שעשיתי בתיכון, למדתי הרבה בין אם זה מבחינה לימודית - הנדסת תוכנה וסייבר או משמעת עצמית הגשה בזמן עשייה של הדברים כשורה וטוב בלי לחפף.

פרק ט' - 'DOKrypt' – ביבליוגרפיה

השתמשתי במצגות הבית ספר WXPYTHON PUBSUB WINAPI מכדי לנטר את קבצי הלקוח ובעיצוב מסכי הלקוח והעמדת התקנה ובנוסף בשביל לקשר בין הגרפיקה והלוגיקה של הלקוח ועמדת ההתקנה

בנוסף השתמשתי בAI על מנת למידה בשביל כמה קטעים לפרויקט כגון:

- PYINSTALLER  – הורדת קבצי המערכת לDOK

- עזרה בעיצוב הפרויקט בעזרת WXPYTHON

- עזרה ברעיונות לדרכי ניטור יעילות.

נספח א – החקר שבוצע בפרויקט

הטוענת קבצי מערכת לתוך הDOK

בשביל שהפרויקט שלי ירוץ על הDOK של המשתמשים ידעתי שאני צריך למצוא דרך להתקין את קבצי המערכת על הDOK אבל לא ידעתי איך והיה לי בעיה עם זה.                כדי לפתור את זה, השתמשתי בכלי שנקרא PyInstaller.

אז מה זה בעצם PyInstaller?

זה כלי שלוקח את קוד המקור שכתבתי ואת כל הספריות החיצוניות שהתוכנה צריכה, ואורז את הכל בתוך קובץ exe. ככה המשתמש לא צריך להתקין כלום – הוא פשוט מריץ את הקובץ ישירות מהדיסק און קי.

למה בחרתי להשתמש בכלי הזה?

- ניידות מלאה: זה היתרון הכי גדול. רציתי שהפרויקט יעבוד בכל מצב בו יוכנס הDOK למחשב.                                                                                               בזכות האריזה של PyInstaller, כל מה שצריך כדי להפעיל את המערכת זה את קובץ ה-EXE שנמצא על ה-DOK.

- הקשחת האבטחה: אחד היתרונות המשמעותיים באריזה של קבצי TXT (כמו קבצי הגדרות או סיסמאות ראשוניות) בתוך ה-EXE, הוא שזה הופך את הגישה אליהם להרבה יותר קשה. בניגוד לקובץ שיושב סתם ככה על הדיסק און קי וכל אחד יכול למחוק או לשנות בשנייה, קובץ שארוז בתוך ה-EXE הוא חלק מהקובץ הבינארי. זה מקשה על ניסיונות פריצה או שינוי של הנתונים האלו, כי הם לא חשופים למשתמש הרגיל.

- ניהול ספריות ותלויות: במקום לסבך את המשתמש עם התקנות, הכלי "שואב" את כל הספריות לתוך הקובץ הסופי. זה מבטיח שהתוכנה תעבוד בדיוק אותו דבר על כל מחשב.

- מראה מקצועי: הרצת קובץ EXE נראית הרבה יותר כמו מוצר סופי ומקצועי. בנוסף, זה מקשה על צפייה ישירה בקוד המקור שלי, מה שחשוב בפרויקט שעוסק באבטחה.

נספח ב – קוד הפרויקט

# ################################################## 
# FILE: asymmetric_cypher.py 
# PATH: \Project\project_dok\shared\ 
# ################################################## 
 
from Crypto.PublicKey import RSA
from Crypto.Cipher import PKCS1_OAEP

class AsymmetricCipher:
    """Provides RSA-based asymmetric encryption and decryption functionality using PKCS1_OAEP"""

    SIZE = 2048

    def __init__(self):
        """Generates a new RSA key pair and initializes the cipher with the private key"""
        self.private_key = RSA.generate(AsymmetricCipher.SIZE)
        self.public_key = self.private_key.public_key()
        self.cipher = PKCS1_OAEP.new(self.private_key)

    def get_public_key(self):
        """Exports and returns the public key in a format suitable for transmission"""
        return self.public_key.export_key()

    def decrypt(self, data: bytes):
        """Decrypts the provided byte data using the instance's private key"""
        return self.cipher.decrypt(data)

    @staticmethod
    def encrypt(public_key: str, data: bytes):
        """Encrypts data using a provided public key string for secure asymmetric transmission"""
        cipher = PKCS1_OAEP.new(RSA.importKey(public_key))
        return cipher.encrypt(data) 
 
# ################################################## 
# FILE: create_exe.py 
# PATH: \Project\project_dok\shared\ 
# ################################################## 
 
import hashlib
import os
import sys
import shutil
import PyInstaller.__main__
import ctypes
from pathlib import Path


def run_full_process(drive_letter, username, password, mail):
    """Executes the full automated build process: hashes credentials, packages the script into an EXE, and transfers it to the USB drive"""
    #לשנות לפי איפה שנמצא הקובץ המחשב חשוב בטירוף אחרת ההורדה לא תעבוד
    base_folder = Path(r"E:/Project/project_dok/client")
    main_script = base_folder / "client_logic.py"
    vault_path = base_folder / ".auth_vault"
    exe_name = "OPEN_DOK"
    usb_drive_str = f"{drive_letter.upper()}"
    print(f"\n--- Starting Build Process (Hybrid OS/Pathlib) ---")
    if not os.path.exists(usb_drive_str):
        print(f"CRITICAL ERROR: Drive {usb_drive_str} not found!")
        return "01"
    usb_path = Path(usb_drive_str)
    final_exe_path = usb_path / f"{exe_name}.exe"
    final_secret_path = usb_path / ".send_back_up"

    try:
        u_hash = hashlib.sha256(username.encode()).hexdigest()
        p_hash = hashlib.sha256(password.encode()).hexdigest()
        vault_path.write_text(f"{u_hash}\n{p_hash}\n{mail}", encoding="utf-8")

        print(f"Packaging {exe_name}.exe... Please wait.")

        # 2. Running PyInstaller (Requires strings)
        PyInstaller.__main__.run([
            str(main_script),
            '--onefile',
            '--noconsole',
            f'--name={exe_name}',
            f'--add-data={str(vault_path)}{os.pathsep}.',
            f'--paths={str(base_folder)}',
            '--clean',
            '--log-level=WARN'
        ])

        # 3. Moving to DOK and managing the backup file
        source_exe = Path("dist") / f"{exe_name}.exe"

        if source_exe.exists():
            print(f"Copying EXE to {usb_drive_str}...")
            # Use shutil for file copying
            shutil.copy2(source_exe, final_exe_path)
        else:
            print("Error: EXE was not created.")
            return "01"
        if final_secret_path.exists():
            if os.name == 'nt':
                ctypes.windll.kernel32.SetFileAttributesW(str(final_secret_path), 0x80)
        final_secret_path.write_text("", encoding="utf-8")
        if os.name == 'nt':
            ctypes.windll.kernel32.SetFileAttributesW(str(final_secret_path), 0x06)

        print(f"SUCCESS! Ready on {usb_drive_str}")

    except Exception as e:
        print(f"Error during process: {e}")
    finally:
        print("Cleaning up...")
        for folder_name in ['build', 'dist']:
            folder = Path(folder_name)
            if folder.exists():
                shutil.rmtree(folder, ignore_errors=True)

        for f in [Path(f"{exe_name}.spec"), vault_path]:
            if f.exists():
                try:
                    f.unlink()
                except:
                    pass

    return "00"


if __name__ == "__main__":
    u, p = run_full_process("F")
    print(f"\nFinal Status: Build complete for user '{u}'.") 
 
# ################################################## 
# FILE: symmetric_cypher.py 
# PATH: \Project\project_dok\shared\ 
# ################################################## 
 
from Crypto.Cipher import AES
from Crypto.Random import get_random_bytes
import hashlib

class SymmetricCipher:
    """Handles symmetric encryption and decryption using AES in CFB mode with a derived IV"""

    SYMMETRIC_KEY_SIZE = 32
    MODE = AES.MODE_CFB

    def __init__(self, symmetric_key: bytes):
        """Initializes the cipher with a key and generates a consistent IV using SHA-256 hashing"""
        self.key = symmetric_key
        self.generated_iv = hashlib.sha256(self.key).digest()[:16]

    def encrypt(self, data: bytes):
        """
        Encrypts the given data using the AES cipher.
        """
        encrypt_cipher = AES.new(self.key, SymmetricCipher.MODE, iv=self.generated_iv)
        return encrypt_cipher.encrypt(data)

    def decrypt(self, data: bytes):
        """
        Decrypts given data using the AES cipher instance.
        """
        encrypt_cipher = AES.new(self.key, SymmetricCipher.MODE, iv=self.generated_iv)
        return encrypt_cipher.decrypt(data)

    @staticmethod
    def random_symmetric_key():
        """
        Return random bytes that can be used as an AES symmetric key.
        """
        return get_random_bytes(SymmetricCipher.SYMMETRIC_KEY_SIZE)


if __name__ == '__main__':
    key = SymmetricCipher.random_symmetric_key()
    mySYm = SymmetricCipher(key)
    msg = 'hello world'
    enc_msg = mySYm.encrypt(msg.encode())

    mySym2 = SymmetricCipher(key)
    bb = mySym2.decrypt(enc_msg).decode()
    print(bb) 
 
# ################################################## 
# FILE: dok_db.py 
# PATH: \Project\project_dok\server\ 
# ################################################## 
 
import sqlite3

class MyDB:

    def __init__(self):
        self.db_Name = "DOK_DB.sqlite"
        self.conn = None
        self.cursor = None
        self._create()


    def _create(self):
        '''
        create DB
        :return: None
        '''
        self.conn = sqlite3.connect(self.db_Name, check_same_thread=False)
        self.cursor = self.conn.cursor()

        sql_users = "CREATE TABLE IF NOT EXISTS users (username VARCHAR(10) PRIMARY KEY,password_hash VARCHAR(64), mail VARCHAR(50));"
        # בתוך פונקציית _create
        sql_dok = "CREATE TABLE IF NOT EXISTS doks (username VARCHAR(10), dok VARCHAR(20), PRIMARY KEY (username, dok));"
        self.create(sql_users)
        self.create(sql_dok)


    def create(self, sql):
        """create a list if needed"""
        try:
            self.cursor.execute(sql)
            self.conn.commit()
        except Exception as e:
            pass

    def _user_exist(self, username):
        '''
        checks if user exist - return username, else return None
        :param username: str
        :return: return the username if student exist else none
        '''
        sql = f"SELECT * FROM users WHERE username = ?"
        self.cursor.execute(sql, (username,))
        return not self.cursor.fetchone() is None

    def user_exist(self, username, password):
        '''
        Checks if a user exists with the given username AND password.
        :param username: str
        :param password: str
        :return: bool - True if the combination exists, False otherwise.
        '''
        sql = "SELECT * FROM users WHERE username = ? AND password_hash = ?"
        self.cursor.execute(sql, (username, password))
        result = self.cursor.fetchone()
        return result is not None


    def user_dok_match(self, user_name, dok_name):
        '''
        Checks if a specific user owns a specific DOK.
        :param user_name: str
        :param dok_name: str
        :return: True if the match exists, False otherwise
        '''
        sql = "SELECT * FROM doks WHERE username = ? AND dok = ?"
        self.cursor.execute(sql, (user_name, dok_name))
        return not self.cursor.fetchone() is None


    def add_user(self, username, password, mail):
        '''
        add user data
        :param username: str
        :param password: str
        :param mail: str
        :return: true if seccses else false
        '''
        status = False
        if not self._user_exist(username):
            sql = f"INSERT INTO users VALUES (?,?,?)"
            self.cursor.execute(sql, (username,password,mail))
            self.conn.commit()
            status = True

        return status

    def add_dok(self, username, dok_name):
        status = False
        if self._user_exist(username):
            try:
                sql = "INSERT INTO doks (username, dok) VALUES (?, ?)"
                self.cursor.execute(sql, (username, dok_name))
                self.conn.commit()
                status = True
            except sqlite3.IntegrityError:
                print(f"Notice: The pair {username} and {dok_name} already exists.")
                status = False
            except Exception as e:
                print(f"An unexpected error occurred: {e}")
        return status


    def update_mail(self, username, mail):
        '''
        update new mail
        :param username: str
        :param mail: str
        :return: true if seccses else false
        '''
        status = False
        if self._user_exist(username):
            sql = f"UPDATE users SET mail = ? WHERE username = ?"
            self.cursor.execute(sql, (mail, username))
            self.conn.commit()
            status = True
        return status

    def get_mail(self, user_name):
        """"""
        try:
            sql = "SELECT mail FROM users WHERE username = ?"
            self.cursor.execute(sql, (user_name,))
            result = self.cursor.fetchone()
            if result:
                return result[0]
            else:
                return None
        except Exception as e:
            print(f"Error retrieving email: {e}")
            return None


    def get_user_doks(self, username):
        """מחזירה רשימה של כל שמות ה-DOKs ששייכים למשתמש"""
        sql = "SELECT dok FROM doks WHERE username = ?"
        self.cursor.execute(sql, (username,))
        results = self.cursor.fetchall()
        return [row[0] for row in results]

if __name__ == '__main__':
    myDB = MyDB()
    myDB.add_user("noam", "12345", "eyal@gmail.com")
    myDB.add_dok("noam", "dok1")
    print(myDB.user_dok_match("noam", "dok2"))
    print(myDB.user_dok_match("noam", "dok1"))
    print(myDB.get_mail("noam"))
    myDB.update_mail("noam", "raniSomb@gmail.com")
    print(myDB.get_mail("noam"))


 
 
# ################################################## 
# FILE: server_com.py 
# PATH: \Project\project_dok\server\ 
# ################################################## 
 
import socket
import threading
import time
import select
import queue
import os
import server_protocol
from shared.asymmetric_cypher import AsymmetricCipher
from shared.symmetric_cypher import SymmetricCipher

class ServerCommunication:
    """Manages low-level network communications, secure key exchange, and file transfers using non-blocking sockets"""

    def __init__(self, port, recvQ):
        """Initializes the server socket, cryptography tools, and starts the main processing loop in a background thread"""
        self.server_socket = socket.socket()
        self.port = port
        self.recvQ = recvQ
        self.asym_cipher = AsymmetricCipher()
        self.public_key = self.asym_cipher.get_public_key()
        self.open_clients = {}      # [socket]:[ip, cipher]

        threading.Thread(target=self._mainLoop).start()

    def _mainLoop(self):
        """Monitors all open sockets for incoming connections or data using the select multiplexing module"""
        self.server_socket.bind(('0.0.0.0', self.port))
        self.server_socket.listen(5)
        while True:
            rlist, wlist, xlist = select.select([self.server_socket]+ list(self.open_clients.keys()), list(self.open_clients.keys()), [], 0.01)
            for current_client in rlist:
                if current_client is self.server_socket:
                    (client_soc, addr) = self.server_socket.accept()
                    valid_ip = addr[0]
                    ip_list = addr[0].split('.')
                    if ip_list[0] == "127" and ip_list[1] == "0" and ip_list[2] == "0":
                        valid_ip = self.check_ip_values(addr[0])
                    print(f"{valid_ip} - connected to your server")
                    threading.Thread(target=self._change_key, args=(client_soc, valid_ip,)).start()
                else:
                    try:
                        long = int.from_bytes(current_client.recv(4), byteorder='big')
                        if long > 0:
                            encrypt_msg = current_client.recv(long)
                        else:
                            encrypt_msg = b""
                            self._close_client(current_client)
                    except Exception as e:
                        print(f"error in recv- {e}")
                        self._close_client(current_client)
                        print(f"client disconnected - {e}")
                    else:
                        if encrypt_msg:
                            msg = self.open_clients[current_client][1].decrypt(encrypt_msg).decode()
                            if msg:
                                if not msg[0:2] == "03":
                                    self.recvQ.put((self.open_clients[current_client][0], msg))
                                else:
                                    self._recv_file(current_client, msg)
                            else:
                                self._close_client(current_client)


    def _change_key(self, client_soc, client_ip):
        """
        get's the same key as the client
        """
        try:
            client_soc.send(str(len(self.public_key)).zfill(4).encode())
            client_soc.send(self.public_key)
            len_encrypted_key = int(client_soc.recv(4).decode())
            encrypted_key = client_soc.recv(len_encrypted_key)
        except Exception as e:
            print(f"Server Error during exchange - {e}")
        else:
            symmetric_key = self.asym_cipher.decrypt(encrypted_key)
            self.open_clients[client_soc] = [client_ip, SymmetricCipher(symmetric_key)]
            print(f"Server: Secure channel established with {client_ip} , {symmetric_key}")


    def _recv_file(self, client_soc, msg):
        """Handles incoming file streams by unpacking protocol metadata and saving decrypted data to the server storage"""
        opcode, parts =  server_protocol.unpack(msg)
        if not parts[2].isdigit():
            self._close_client(client_soc)
        else:
            file_size = int(parts[2])
            data = bytearray()
            while len(data) < file_size:
                toRead = file_size - len(data)
                if toRead > 1024:
                    try:
                        data.extend(client_soc.recv(1024))
                    except Exception as e:
                       break
                else:
                    try:
                        data.extend(client_soc.recv(toRead))
                    except Exception as e:
                       break
                    else:
                        break

            if not len(data) == file_size:
                self._close_client(client_soc)

            else:
                decrypt_data = self.open_clients[client_soc][1].decrypt(data)
                clean_path = parts[1].replace(":", "")
                full_directory = os.path.join(parts[3], clean_path)
                full_file_path = os.path.join(full_directory, parts[0])
                os.makedirs(full_directory, exist_ok=True)
                with open(full_file_path, "wb") as f:
                    f.write(decrypt_data)
                print("new file in: ", full_file_path)

    def send_file(self, file_name, path, client_ip):
        """
        send details to the server + call _recv_file
        """
        soc = self._get_socket_by_ip(client_ip)
        file_path = os.path.join(path, file_name)
        if soc:
            key = self.open_clients[soc][1]
            with open(file_path, 'rb') as f:
                data = f.read()
            file_size = len(data)
            packed_msg = server_protocol.pack_restore("04", file_name, path, file_size)
            self.send_msg(client_ip, packed_msg)
            try:
                soc.sendall(key.encrypt(data))
            except Exception as e:
                print(f"Client error during stream: {e}")
                self.close_client(client_ip)
            else:
                print("the file was sent successfully")

    def send_msg(self, client_ip, msg):
        """
        sending mag to the correct client by ip
        :param client_ip:str
        :param msg:str
        :return:None
        """
        soc = self._get_socket_by_ip(client_ip)
        if soc:
            key = self.open_clients[soc][1]
            new_msg = key.encrypt(msg.encode('utf-8'))
            msg_len = int.to_bytes(len(new_msg), 10, 'big')
            try:
                soc.send(msg_len)
                soc.send(new_msg)
            except Exception as e:
                print(f"error in sending - {e}")
                self._close_client(soc)

    def _close_client(self, client_soc):
        """
        close the client
        :param client_socket:socket
        :return:None
        """
        if client_soc in self.open_clients.keys():
            print(f"{self.open_clients[client_soc]} - disconnect")
            del self.open_clients[client_soc]
            client_soc.close()


    def close_client(self, client_ip):
        """
        closing the client
        :param client_ip: str
        :return: None
        """
        soc = self._get_socket_by_ip(client_ip)
        self._close_client(soc)


    def check_ip_values(self, ip:str) -> str:
        """Validates and assigns a unique virtual IP for local connections to avoid dictionary collisions"""
        is_ip_exist = True
        if ip not in [client_info[0] for client_info in self.open_clients.values()]:
            print(f"ip is valid: {ip}")
            is_ip_exist = False

        i = 2
        while is_ip_exist:
            new_ip = ip.rsplit(".",1)[0] + "." + str(i)
            if new_ip not in [client_info[0] for client_info in self.open_clients.values()]:
                print(f"new ip: {new_ip}")
                is_ip_exist = False
                ip = new_ip
            i += 1

        return ip


    def _get_socket_by_ip(self, client_ip):
        """
        giving the correct soc by the ip
        :param client_ip: str
        :return: return socket
        """
        soc = None
        for socket in self.open_clients:
            if client_ip == self.open_clients[socket][0]:
                soc = socket
                break
        return soc


if __name__ == '__main__':
    myQ = queue.Queue()
    myComm = ServerCommunication(2222, myQ)
    time.sleep(1) 
 
# ################################################## 
# FILE: server_logic.py 
# PATH: \Project\project_dok\server\ 
# ################################################## 
 
import hashlib
import threading
import dok_db
import server_com
import queue
import server_protocol
import os

class ServerLogic:
    """Orchestrates the server-side business logic, handling user authentication, DOK registration, and backup/restore operations"""

    def __init__(self):
        """Initializes the message queue, communication layer, database connection, and command mapping"""
        self.msgQ = queue.Queue()
        self.server_com = server_com.ServerCommunication(2222, self.msgQ)
        self.serverDB = dok_db.MyDB()
        self.commends = {"00": self.sign_in, "01": self.log_in, "04": self.restore, "06": self.add_dok, "07": self.get_doks_name}
        threading.Thread(target=self.handle_msg, daemon=True).start()

    def handle_msg(self):
        """Continuously pulls messages from the queue and dispatches them to the appropriate handler function based on the opcode"""
        while True:
            ip, msg = self.msgQ.get()
            if msg:
                opcode , params = server_protocol.unpack(msg)
                self.commends[opcode](ip, params)


    def sign_in(self,ip, params):
        """Handles new user registration by adding credentials to the database and returning a status code"""
        user_name , password, mail = params
        status = "01"
        hashed_password = hashlib.sha256(password.encode()).hexdigest()
        if self.serverDB.add_user(username=user_name, password=hashed_password, mail=mail):
            status = "00"
        print(f"status is - {status} - sign in")
        self.server_com.send_msg(ip, server_protocol.pack_status("00", status))

    def log_in(self,ip, params):
        """Authenticates returning users by checking credentials against the database"""
        user_name , password = params
        status = "01"
        hashed_password = hashlib.sha256(password.encode()).hexdigest()
        if self.serverDB.user_exist(user_name, hashed_password):
            status = "00"
        print(f"status is - {status} - log in")
        self.server_com.send_msg(ip, server_protocol.pack_status("01", status))

    def add_dok(self,ip, params):
        """Registers a new DOK device for a user and retrieves the associated email address for session setup"""
        user_name, dok_name = params
        mail = ""
        status = "01"
        if self.serverDB.user_dok_match(user_name=user_name, dok_name=dok_name) or self.serverDB.add_dok(username= user_name, dok_name=dok_name):
            status = "00"
            mail = self.serverDB.get_mail(user_name=user_name)
        print(f"status is - {status} - add dok")
        self.server_com.send_msg(ip, server_protocol.pack_add_dok("06", status, mail))

    def get_doks_name(self,ip , params):
        """Retrieves and sends a list of all DOK devices registered to a specific user"""
        user_name = params[0]
        list_of_doks = self.serverDB.get_user_doks(username=user_name)
        msg_to_send = "@#".join(list_of_doks)
        print(msg_to_send)
        self.server_com.send_msg(ip, server_protocol.pack_get_doks_name("07", msg_to_send))

    def restore(self, ip, params):
        """Manages the full restoration process by walking through user-specific backup directories and streaming files back to the client"""
        user_name, dok_name = params
        if self.serverDB.user_dok_match(user_name=user_name, dok_name=dok_name):
            #לשנות למיקום המדוייק של השרת כדי שיהיה אפשר לגשת לקבצים לגיבוי
            base_path = r"E:\Project\project_dok\server"
            abs_search_path = os.path.join(base_path, user_name, dok_name)
            if not os.path.exists(abs_search_path):
                print(f"Error: Folder {abs_search_path} not found!")
                self.server_com.send_msg(ip, server_protocol.pack_status("11", "01"))
                return
            print(f"Starting restore for {user_name}...")
            for root, dirs, files in os.walk(abs_search_path):
                for file_name in files:
                    relative_path = os.path.relpath(root, base_path)
                    self.server_com.send_file(file_name=file_name, path=relative_path, client_ip=ip)
            print("restored successfully")
            self.server_com.send_msg(ip, server_protocol.pack_status("11", "00"))
        else:
            self.server_com.send_msg(ip, server_protocol.pack_status("11", "01"))


if __name__ == '__main__':
    server_logic = ServerLogic() 
 
# ################################################## 
# FILE: server_protocol.py 
# PATH: \Project\project_dok\server\ 
# ################################################## 
 
"""Provides utility functions for packing and unpacking messages based on the @#2 protocol delimiter"""

## unpack ##
def unpack(msg):
    """Splits an incoming message string into an opcode and its subsequent parameters using the protocol delimiter"""
    new_msg = msg.split("@#2")
    opcode = new_msg[0]
    new_msg = new_msg[1:]
    return opcode, new_msg


## pack ##
def pack_status(opcode, status):
    """Formats a status response message according to the communication protocol"""
    return f"{opcode}@#2{status}"

def pack_restore(opcode, file_name, file_path, file_len):
    """Packs file metadata into a restore command string for client-side processing"""
    return f"{opcode}@#2{file_name}@#2{file_path}@#2{file_len}"

def pack_add_dok(opcode, status, mail):
    """Constructs a response message for DOK registration including the user's email address"""
    return f"{opcode}@#2{status}@#2{mail}"

def pack_get_doks_name(opcode, msg):
    """Packs a list of registered DOK names into a response message"""
    return f"{opcode}@#2{msg}" 
 
# ################################################## 
# FILE: stand_com.py 
# PATH: \Project\project_dok\stand\ 
# ################################################## 
 
import socket
import threading
import sys
import queue
import time
import os
from pathlib import Path
import stand_protocol
from shared.asymmetric_cypher import AsymmetricCipher
from shared.symmetric_cypher import SymmetricCipher

class StandCommunication:

    def __init__(self, server_ip, port, recvQ):
        """Initializes the communication class, sets up the socket, and starts the main listener thread"""
        self.my_socket = socket.socket()
        self.server_ip = server_ip
        self.port = port
        self.recvQ = recvQ
        self.cipher = None

        threading.Thread(target=self._mainLoop).start()

    def _mainLoop(self):
        """Connects to the server, performs key exchange, and enters a loop to receive encrypted messages"""
        try:
            self.my_socket.connect((self.server_ip, self.port))
        except Exception as e:
            print(f"error in connecting - {e}")
            sys.exit("server not currently available - try later")

        self._change_key()

        while True:
            try:
                long = int.from_bytes(self.my_socket.recv(10), "big")
                encrypt_msg = self.my_socket.recv(long)
            except Exception as e:
                print(f"error in receiving - {e}")
                self._client_close()
                break
            msg = self.cipher.decrypt(encrypt_msg).decode()
            if not msg[0:2] == "04":
                self.recvQ.put(msg)
            else:
                self._recv_file(msg)

    def _recv_file(self, msg):
        """Handles the reception of files from the server, including decryption and saving to the Downloads folder"""
        opcode, parts = stand_protocol.unpack(msg)
        if not parts[2].isdigit():
            self._client_close()
        else:
            file_size = int(parts[2])
            data = bytearray()
            while len(data) < file_size:
                toRead = file_size - len(data)
                if toRead > 1024:
                    try:
                        data.extend(self.my_socket.recv(1024))
                    except Exception as e:
                        break
                else:
                    try:
                        data.extend(self.my_socket.recv(toRead))
                    except Exception as e:
                        break
                    else:
                        break

            if not len(data) == file_size:
                self._client_close()

            else:
                decrypt_data = self.cipher.decrypt(data)
                clean_path = parts[1].replace(":", "")
                downloads_path = str(Path.home() / "Downloads")

                full_directory = os.path.join(downloads_path, clean_path)
                full_file_path = os.path.join(full_directory, parts[0])
                os.makedirs(full_directory, exist_ok=True)

                with open(full_file_path, "wb") as f:
                    f.write(decrypt_data)
                print("New file saved to:", full_file_path)

    def _change_key(self):
        """Performs a secure key exchange with the server using asymmetric encryption to establish a symmetric key"""
        server_pub_key = None
        try:
            len_pub = int(self.my_socket.recv(4).decode())
            server_pub_key = self.my_socket.recv(len_pub).decode()
        except Exception as e:
            print(f"Error during key exchange: {e}")
            self.my_socket.close()
        if server_pub_key:
            new_key = SymmetricCipher.random_symmetric_key()
            encrypted_key = AsymmetricCipher.encrypt(server_pub_key, new_key)
            try:
                self.my_socket.send(str(len(encrypted_key)).zfill(4).encode())
                self.my_socket.send(encrypted_key)
            except Exception as e:
                print(f"Error during key exchange: {e}")
                self.my_socket.close()

            self.cipher = SymmetricCipher(new_key)
            print(f"Key exchange successful. Encryption is active. - {new_key}")
            print(self.cipher)
        else:
            print("error")

    def _client_close(self):
        """Closes the client socket connection and terminates the program"""
        self.my_socket.close()
        sys.exit()

    def send_msg(self, msg):
        """Encrypts a string message and sends it to the server with a length header"""
        if self.cipher:
            new_msg = self.cipher.encrypt(msg.encode('utf-8'))
            len_msg = int.to_bytes(len(new_msg), 4, "big")
            try:
                self.my_socket.send(len_msg)
                self.my_socket.send(new_msg)
            except Exception as e:
                print(f"error in sending - {e}")
                self._client_close()

if __name__ == '__main__':
    if __name__ == '__main__':
        myQ = queue.Queue()
        myComm = StandCommunication("127.0.0.1", 2222, myQ)
        time.sleep(0.3)
        while True:
            pass 
 
# ################################################## 
# FILE: stand_logic.py 
# PATH: \Project\project_dok\stand\ 
# ################################################## 
 
import os
import queue
import shutil
import threading
import threading
from design.App import AppStand
import stand_com
import stand_protocol
from stand_com import StandCommunication
from pubsub import pub
from shared import create_exe

class StandLogic:

    def __init__(self):
        """Initializes queues, communication settings, and subscribes to system events"""
        self.msgQ = queue.Queue()
        self.designQ = queue.Queue()
        self.stand_com = stand_com.StandCommunication("127.0.0.1",2222, self.msgQ)
        self.temp_password = None
        self.temp_dok_path = None
        self.temp_user = None
        self.commends = {"00": self.send_status, "01": self.send_status, "06": self.download, "07": self.get_doks, "11": self.all_restore_action}
        pub.subscribe(self.sign_in, "sign_in")
        pub.subscribe(self.log_in, "log_in")
        pub.subscribe(self.add_dok, "add_dok")
        pub.subscribe(self.mide_restore, "get_user_doks")
        pub.subscribe(self.restore, "restore_request")
        threading.Thread(target=self.handle_msg, daemon=True).start()

    def handle_msg(self):
        """Processes incoming messages from the queue and executes corresponding commands"""
        while True:
            packed_msg = self.msgQ.get()
            opcode, msg = stand_protocol.unpack(packed_msg)
            self.commends[opcode](msg)

    def sign_in(self, user_name, password, mail):
        """Sends a sign-in request with user details to the server"""
        self.stand_com.send_msg(stand_protocol.pack_sigh_in(opcode="00", user_name=user_name, password=password, mail=mail))

    def log_in(self, user_name, password):
        """Sends a login request with credentials to the server"""
        self.stand_com.send_msg(stand_protocol.pack_log_in(opcode= "01", user_name=user_name, password=password))

    def add_dok(self, user_name, password, dok_name, dok_path):
        """Initiates the process of adding a new DOK and stores temporary session data"""
        self.stand_com.send_msg(stand_protocol.pack_add_dok(opcode="06", user_name=user_name, dok_path=dok_name))
        self.temp_password = password
        self.temp_user = user_name
        self.temp_dok_path = dok_path

    def restore(self, user_name, dok_name, dok_path):
        """Sends a data restoration request for a specific DOK"""
        self.stand_com.send_msg(stand_protocol.pack_restore(opcode="04", user_name=user_name, dok_path=dok_name))
        self.temp_dok_path = dok_path
        self.temp_user = user_name

    def mide_restore(self, user_name):
        """Requests the list of available DOKs for the specified user"""
        self.stand_com.send_msg(stand_protocol.pack_mide_restore(opcode="07", user_name=user_name))

    def kill_temp(self):
        """Clears all temporary session variables to reset the state"""
        self.temp_password = None
        self.temp_user = None
        self.temp_dok_path = None

    def restore_to_dok(self):
        """Copies restored files from the temporary download folder to the target DOK device"""
        #כאן צריך לשנות את הנתב של הDOWNLOAD לפי המחשב שאתה נמצא עליו
        user_folder_path = os.path.join(r"C:\Users\talmid\Downloads", self.temp_user)
        if not os.path.exists(user_folder_path):
            print(f"Error: {user_folder_path} does not exist!")
            return "01"
        try:
            content = os.listdir(user_folder_path)
            if not content:
                print("User folder is empty!")
                return "01"
            dok_folder_name = content[0]
            full_dok_path = os.path.join(user_folder_path, dok_folder_name)
            print(f"Copying files from {dok_folder_name} directly to {self.temp_dok_path}...")
            for item in os.listdir(full_dok_path):
                source = os.path.join(full_dok_path, item)
                destination = os.path.join(self.temp_dok_path, item)
                if os.path.isdir(source):
                    if os.path.exists(destination):
                        shutil.rmtree(destination)
                    shutil.copytree(source, destination)
                else:
                    shutil.copy2(source, destination)
            shutil.rmtree(user_folder_path)
            print("Restore finished. Downloads folder is clean.")
            return "00"
        except Exception as e:
            print(f"An error occurred: {e}")
            return "01"

    def send_status(self, msg):
        """Prints the message status and updates the UI design queue"""
        print(msg[0])
        self.designQ.put(msg[0])

    def download(self, msg):
        """Handles the download status and triggers the executable creation process"""
        status = msg[0]
        if status == "00":
            status = create_exe.run_full_process(self.temp_dok_path, self.temp_user, self.temp_password, msg[1])
        self.kill_temp()
        self.designQ.put(status)

    def get_doks(self, msg):
        """Processes the retrieved DOK list and updates the UI queue"""
        data = msg[0]
        if not data or data == "EMPTY":
            self.designQ.put("EMPTY_RESTORE")
        else:
            formatted_msg = f"LIST:{data}"
            self.designQ.put(formatted_msg)

    def all_restore_action(self, msg):
        """Executes the full restoration sequence and manages final cleanup"""
        status = msg[0]
        if status == "00":
            status = self.restore_to_dok()
        print(f"temp's - {self.temp_user}, {self.temp_dok_path}")
        self.kill_temp()
        self.designQ.put(status)

    def get_msg(self, msg):
        """Prints the raw message content to the console"""
        print(msg)

if __name__ == '__main__':
    stand_logic = StandLogic()
    AppStand(stand_logic.designQ) 
 
# ################################################## 
# FILE: stand_protocol.py 
# PATH: \Project\project_dok\stand\ 
# ################################################## 
 
    ## unpack ##
def unpack(msg):
    """Splits the received message by the protocol delimiter and extracts the opcode and data parts"""
    new_msg = msg.split("@#2")
    opcode = new_msg[0]
    new_msg = new_msg[1:]
    return opcode, new_msg

## pack ##
def pack_sigh_in(opcode, user_name, password, mail):
    """Constructs a formatted sign-in message string using the provided user credentials and email"""
    return f"{opcode}@#2{user_name}@#2{password}@#2{mail}"

def pack_log_in(opcode, user_name, password):
    """Constructs a formatted login message string with the opcode and user credentials"""
    return f"{opcode}@#2{user_name}@#2{password}"

def pack_update(opcode, mail):
    """Constructs a formatted update message string containing the opcode and the new email address"""
    return f"{opcode}@#2{mail}"

def pack_add_dok(opcode, user_name, dok_path):
    """Constructs a message string to register a new DOK device for a specific user"""
    return f"{opcode}@#2{user_name}@#2{dok_path}"

def pack_restore(opcode, user_name, dok_path):
    """Constructs a restoration request message string with the target user and DOK path"""
    return f"{opcode}@#2{user_name}@#2{dok_path}"

def pack_mide_restore(opcode, user_name):
    """Constructs a message string to request the list of available DOKs for restoration"""
    return f"{opcode}@#2{user_name}" 
 
# ################################################## 
# FILE: settings.py 
# PATH: \Project\project_dok\stand\design\ 
# ################################################## 
 
# settings.py
BG_COLOR = "#2D2D2D"
ACCENT_COLOR = "#007ACC"
TEXT_COLOR = "#FFFFFF"
FIELD_BG = "#3E3E3E" 
 
# ################################################## 
# FILE: App.py 
# PATH: \Project\project_dok\stand\design\ 
# ################################################## 
 
import wx
import queue
from design.main_frame import MainFrame

class AppStand(wx.App):
    def __init__(self, msg_queue):
        """Initializes the application instance and starts the main event loop"""
        self.msg_queue = msg_queue
        # Initializing the app and starting the MainLoop automatically
        super().__init__(clearSigInt=True)
        self.MainLoop()

    def OnInit(self):
        """Called when the application initializes; creates and displays the main frame"""
        # Create and show the frame manager
        self.frame = MainFrame(self.msg_queue)
        self.frame.Show()
        return True

if __name__ == '__main__':
    # Shared communication queue
    communication_queue = queue.Queue()

    # Instantiate the app object - this starts the entire UI
    AppStand(communication_queue) 
 
# ################################################## 
# FILE: main_frame.py 
# PATH: \Project\project_dok\stand\design\ 
# ################################################## 
 
import wx
import queue

# ייבוא הפאנלים
from design.panels.welcome import WelcomePanel
from design.panels.login import LoginPanel
from design.panels.register import RegisterPanel
from design.panels.main.main_app import MainAppPanel
from design.panels.main.add.add_dok import AddDokPanel
from design.panels.main.restore.restore import RestorePanel
from design.panels.main.add.confirm_add import ConfirmAddPanel
from design.panels.main.add.process_status_add import ProcessStatusPanelAdd
from design.panels.main.restore.process_status_restore import ProcessStatusPanelRestore

class MainFrame(wx.Frame):
    def __init__(self, msg_queue):
        """Initializes the main window, container panel, and all application screens"""
        super().__init__(None, title="Secure DOK System", size=(800, 600))

        self.msg_queue = msg_queue

        self.temp_user = None
        self.temp_pass = None
        self.container = wx.Panel(self)
        self.main_sizer = wx.BoxSizer(wx.VERTICAL)

        self.screens = {
            "welcome": WelcomePanel(self.container, self),
            "login": LoginPanel(self.container, self),
            "register": RegisterPanel(self.container, self),
            "main_app": MainAppPanel(self.container, self),
            "add_dok": AddDokPanel(self.container, self),
            "restore_dok": RestorePanel(self.container, self),
            "confirm_add": ConfirmAddPanel(self.container, self),
            "process_status_add": ProcessStatusPanelAdd(self.container, self),
            "process_status_restore": ProcessStatusPanelRestore(self.container, self)
        }

        for screen in self.screens.values():
            self.main_sizer.Add(screen, 1, wx.EXPAND)
            screen.Hide()

        self.container.SetSizer(self.main_sizer)
        self.show_screen("welcome")
        # self.Maximize(True)

        self.timer = wx.Timer(self)
        self.Bind(wx.EVT_TIMER, self.on_check_queue, self.timer)
        self.timer.Start(100)

    def show_screen(self, name):
        """Switches between different panels and clears authentication fields when returning to the welcome screen"""
        if name == "welcome":
            self.clear_auth_fields()
        for n, p in self.screens.items():
            p.Show(n == name)
        if name == "add_dok":
            self.screens["add_dok"].start_scan()
        elif name == "main_app":
            self.screens["main_app"].update_user(self.temp_user)
            for n, p in self.screens.items():
                p.Show(n == name)
        self.container.Layout()

    def logout_user(self):
        """Clears user credentials from memory and redirects to the welcome screen"""
        self.temp_user = None
        self.temp_pass = None
        self.show_screen("welcome")

    def on_check_queue(self, event):
        """Periodically checks the message queue for server responses and updates the UI state accordingly"""
        try:
            msg = self.msg_queue.get_nowait()
            is_in_add_process = self.screens["process_status_add"].IsShown()
            is_in_restore_process = self.screens["process_status_restore"].IsShown()
            if isinstance(msg, str) and msg.startswith("LIST:"):
                actual_data = msg.replace("LIST:", "")
                raw_list = actual_data.split("@#")
                clean_list = [name.strip() for name in raw_list if name.strip()]
                self.screens["restore_dok"].update_dok_list(clean_list)
                self.show_screen("restore_dok")
            elif msg == "EMPTY_RESTORE":
                self.screens["restore_dok"].update_dok_list([])
                self.show_screen("restore_dok")
            elif msg == "00":
                if is_in_add_process:
                    self.screens["process_status_add"].set_final_status(success=True)
                elif is_in_restore_process:
                    self.screens["process_status_restore"].set_final_status(success=True)
                else:
                    self.handle_auth_success()
            elif msg == "01":
                if is_in_add_process:
                    self.screens["process_status_add"].set_final_status(success=False)
                elif is_in_restore_process:
                    self.screens["process_status_restore"].set_final_status(success=False)
                else:
                    wx.MessageBox("Action failed. Check your credentials.", "Error", wx.OK | wx.ICON_ERROR)
        except queue.Empty:
            pass

    def handle_auth_success(self):
        """Saves user information and transitions to the main application panel after successful authentication"""
        active = "login" if self.screens["login"].IsShown() else "register"
        self.temp_user = self.screens[active].user.GetValue()
        self.temp_pass = self.screens[active].pwd.GetValue()
        self.screens["login"].user.Clear()
        self.screens["login"].pwd.Clear()
        self.screens["register"].user.Clear()
        self.screens["register"].pwd.Clear()
        self.screens["register"].email.Clear()
        self.screens["main_app"].update_user(self.temp_user)
        self.show_screen("main_app")

    def clear_auth_fields(self):
        """Clears all text input fields in the login and registration panels"""
        self.screens["login"].user.Clear()
        self.screens["login"].pwd.Clear()
        self.screens["register"].user.Clear()
        self.screens["register"].pwd.Clear()
        self.screens["register"].email.Clear() # הוספנו גם את המייל 
 
# ################################################## 
# FILE: login.py 
# PATH: \Project\project_dok\stand\design\panels\ 
# ################################################## 
 
import wx
from design.settings import *
from pubsub import pub



class LoginPanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the login panel UI components including input fields and navigation buttons"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        sizer = wx.BoxSizer(wx.VERTICAL)

        header = wx.StaticText(self, label="Login to System")
        header.SetForegroundColour(TEXT_COLOR)
        header.SetFont(wx.Font(18, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        self.user = wx.TextCtrl(self, size=(220, 35))
        self.user.SetHint("Username")
        self.pwd = wx.TextCtrl(self, size=(220, 35), style=wx.TE_PASSWORD)
        self.pwd.SetHint("Password")

        btn_submit = wx.Button(self, label="SIGN IN", size=(220, 40))
        btn_submit.SetBackgroundColour("#4CAF50")
        btn_submit.SetForegroundColour(TEXT_COLOR)
        btn_submit.Bind(wx.EVT_BUTTON, self.on_submit)

        btn_back = wx.Button(self, label="Back", size=(100, 30))
        btn_back.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("welcome"))

        sizer.AddStretchSpacer()
        sizer.Add(header, 0, wx.ALIGN_CENTER | wx.BOTTOM, 20)
        sizer.Add(self.user, 0, wx.ALIGN_CENTER | wx.ALL, 5)
        sizer.Add(self.pwd, 0, wx.ALIGN_CENTER | wx.ALL, 5)
        sizer.Add(btn_submit, 0, wx.ALIGN_CENTER | wx.TOP, 15)
        sizer.Add(btn_back, 0, wx.ALIGN_CENTER | wx.TOP, 10)
        sizer.AddStretchSpacer()

        self.SetSizer(sizer)

    def on_submit(self, event):
        """Validates input fields and publishes a login request message if credentials are provided"""
        user_name = self.user.GetValue().strip()
        password = self.pwd.GetValue().strip()

        if user_name and password:
            wx.CallAfter(pub.sendMessage, "log_in", user_name= user_name, password= password)
        else:
            wx.MessageBox("missing Credentials", "missing") 
 
# ################################################## 
# FILE: register.py 
# PATH: \Project\project_dok\stand\design\panels\ 
# ################################################## 
 
import wx
from design.settings import *
from pubsub import pub

class RegisterPanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the registration panel UI with fields for username, email, and password"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        sizer = wx.BoxSizer(wx.VERTICAL)

        header = wx.StaticText(self, label="Create New Account")
        header.SetForegroundColour(TEXT_COLOR)
        header.SetFont(wx.Font(18, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        self.user = wx.TextCtrl(self, size=(220, 35))
        self.user.SetHint("Username")

        self.email = wx.TextCtrl(self, size=(220, 35))
        self.email.SetHint("Email Address")

        self.pwd = wx.TextCtrl(self, size=(220, 35), style=wx.TE_PASSWORD)
        self.pwd.SetHint("Password")

        btn_reg = wx.Button(self, label="REGISTER NOW", size=(220, 40))
        btn_reg.SetBackgroundColour(ACCENT_COLOR)
        btn_reg.SetForegroundColour(TEXT_COLOR)
        btn_reg.Bind(wx.EVT_BUTTON, self.on_register)

        # כפתור חזור שהיה חסר
        btn_back = wx.Button(self, label="Back to Menu", size=(120, 30))
        btn_back.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("welcome"))

        sizer.AddStretchSpacer()
        sizer.Add(header, 0, wx.ALIGN_CENTER | wx.BOTTOM, 20)
        sizer.Add(self.user, 0, wx.ALIGN_CENTER | wx.ALL, 5)
        sizer.Add(self.email, 0, wx.ALIGN_CENTER | wx.ALL, 5)
        sizer.Add(self.pwd, 0, wx.ALIGN_CENTER | wx.ALL, 5)
        sizer.Add(btn_reg, 0, wx.ALIGN_CENTER | wx.TOP, 15)
        sizer.Add(btn_back, 0, wx.ALIGN_CENTER | wx.TOP, 10)
        sizer.AddStretchSpacer()

        self.SetSizer(sizer)

    def on_register(self, event):
        """Collects registration data and publishes a sign-in request while storing temporary user info"""
        flag = False
        msg = ""
        user_name = self.user.GetValue().strip()
        mail = self.email.GetValue().strip()
        password = self.pwd.GetValue().strip()
        if len(user_name) < 4 or len(user_name) > 11 or len(password) < 5:
            msg = "user name need to be between 5 to 10 and password need to be 6 or more"
        elif user_name and mail and password:
            self.controller.temp_user = user_name
            self.controller.temp_pass = password
            flag = True
            wx.CallAfter(pub.sendMessage, "sign_in", user_name=user_name, mail=mail, password=password)
        if not flag:
            if msg == "":
                msg = "missing Credentials"
            wx.MessageBox(msg, "missing") 
 
# ################################################## 
# FILE: welcome.py 
# PATH: \Project\project_dok\stand\design\panels\ 
# ################################################## 
 
import wx
from design.settings import *

class WelcomePanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the starting welcome screen with navigation options for login and registration"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        sizer = wx.BoxSizer(wx.VERTICAL)
        title = wx.StaticText(self, label="SECURE DOK")
        title.SetForegroundColour(ACCENT_COLOR)
        title.SetFont(wx.Font(26, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        btn_login = wx.Button(self, label="LOGIN", size=(220, 45))
        btn_reg = wx.Button(self, label="CREATE ACCOUNT", size=(220, 45))

        btn_login.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("login"))
        btn_reg.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("register"))

        sizer.AddStretchSpacer()
        sizer.Add(title, 0, wx.ALIGN_CENTER | wx.ALL, 20)
        sizer.Add(btn_login, 0, wx.ALIGN_CENTER | wx.ALL, 10)
        sizer.Add(btn_reg, 0, wx.ALIGN_CENTER | wx.ALL, 10)
        sizer.AddStretchSpacer()
        self.SetSizer(sizer) 
 
# ################################################## 
# FILE: main_app.py 
# PATH: \Project\project_dok\stand\design\panels\main\ 
# ################################################## 
 
import wx
from design.settings import *
from pubsub import pub  # אל תשכח לייבא את pub

class MainAppPanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the main command center panel with navigation buttons and session information"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        self.username = ""
        main_sizer = wx.BoxSizer(wx.VERTICAL)

        self.header = wx.StaticText(self, label="SECURE COMMAND CENTER")
        self.header.SetForegroundColour("#00FF00")
        self.header.SetFont(wx.Font(22, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        self.user_welcome = wx.StaticText(self, label="Welcome, Agent")
        self.user_welcome.SetForegroundColour(TEXT_COLOR)
        self.user_welcome.SetFont(wx.Font(14, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_LIGHT))

        # כפתורים
        self.btn_add = self.create_styled_button("ADD NEW DOK", "#1A1A1A", "#4CAF50")
        self.btn_restore = self.create_styled_button("RESTORE BACKUP", "#1A1A1A", "#2196F3")
        self.btn_logout = self.create_styled_button("LOG OUT", "#1A1A1A", "#F44336")

        # --- אירועים מעודכנים ---
        self.btn_add.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("add_dok"))

        # שינינו את זה מ-lambda לפונקציה מסודרת ששולחת PUB
        self.btn_restore.Bind(wx.EVT_BUTTON, self.on_restore_click)

        self.btn_logout.Bind(wx.EVT_BUTTON, self.on_logout)

        # סידור בתוך המסך
        main_sizer.Add(self.header, 0, wx.ALIGN_CENTER | wx.TOP, 40)
        main_sizer.Add(self.user_welcome, 0, wx.ALIGN_CENTER | wx.BOTTOM, 50)
        main_sizer.Add(self.btn_add, 0, wx.ALIGN_CENTER | wx.ALL, 10)
        main_sizer.Add(self.btn_restore, 0, wx.ALIGN_CENTER | wx.ALL, 10)
        main_sizer.AddStretchSpacer()
        main_sizer.Add(self.btn_logout, 0, wx.ALIGN_CENTER | wx.BOTTOM, 40)

        self.SetSizer(main_sizer)

    def on_restore_click(self, event):
        """Requests the list of available DOKs from the logic layer before transitioning to the restore screen"""
        wx.CallAfter(pub.sendMessage, "get_user_doks", user_name=self.username)
        self.btn_restore.SetLabel("LOADING LIST...")
        self.btn_restore.Disable()

    def create_styled_button(self, label, bg, border_color):
        """Creates a button with custom styling and hover effects for a consistent UI look"""
        btn = wx.Button(self, label=label, size=(280, 60))
        btn.SetBackgroundColour(bg)
        btn.SetForegroundColour(TEXT_COLOR)
        btn.SetFont(wx.Font(11, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))
        btn.Bind(wx.EVT_ENTER_WINDOW, lambda e: btn.SetBackgroundColour(border_color))
        btn.Bind(wx.EVT_LEAVE_WINDOW, lambda e: btn.SetBackgroundColour(bg))
        return btn

    def update_user(self, username):
        """Updates the displayed username and resets the interactive state of the control buttons"""
        self.username = username
        self.user_welcome.SetLabel(f"Active Session: {username.upper()}")
        self.btn_restore.SetLabel("RESTORE BACKUP")  # מחזיר את הטקסט המקורי
        self.btn_restore.Enable()  # מחזיר אותו להיות לחיץ
        self.Layout()  # מרענן את התצוגה של הפאנל

    def on_logout(self, event):
        """Triggers the logout process through the controller to clear the current session"""
        self.controller.logout_user() 
 
# ################################################## 
# FILE: add_dok.py 
# PATH: \Project\project_dok\stand\design\panels\main\add\ 
# ################################################## 
 
import wx
import threading
import time
import os
import string
import ctypes
from design.settings import *

class AddDokPanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the USB scanning panel and sets up the UI for device detection"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        self.scanning = False
        self.initial_drives = [] # רשימת הכוננים שהיו מחוברים בהתחלה

        sizer = wx.BoxSizer(wx.VERTICAL)

        # כותרת סטטוס
        self.status_label = wx.StaticText(self, label="READY TO SCAN...")
        self.status_label.SetForegroundColour("#FFD700")
        self.status_label.SetFont(wx.Font(18, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        # תצוגת שם הכונן שנמצא
        self.device_info = wx.StaticText(self, label="Waiting for USB insertion...")
        self.device_info.SetForegroundColour(TEXT_COLOR)
        self.device_info.SetFont(wx.Font(14, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_NORMAL))

        self.btn_back = wx.Button(self, label="BACK TO MENU", size=(150, 40))
        self.btn_back.Bind(wx.EVT_BUTTON, self.on_back)

        sizer.AddStretchSpacer()
        sizer.Add(self.status_label, 0, wx.ALIGN_CENTER | wx.BOTTOM, 10)
        sizer.Add(self.device_info, 0, wx.ALIGN_CENTER | wx.BOTTOM, 30)
        sizer.Add(self.btn_back, 0, wx.ALIGN_CENTER)
        sizer.AddStretchSpacer()
        self.SetSizer(sizer)

    def get_drive_list(self):
        """Returns a list of all currently connected drive letters on the system"""
        return [f"{letter}:\\" for letter in string.ascii_uppercase if os.path.exists(f"{letter}:\\")]

    def get_volume_name(self, drive_letter):
        """Retrieves the internal volume label of a specific drive using Windows API"""
        try:
            kernel32 = ctypes.windll.kernel32
            volumeNameBuffer = ctypes.create_unicode_buffer(1024)
            # משתמש בנתיב הכונן כדי למצוא את השם שלו במערכת
            kernel32.GetVolumeInformationW(ctypes.c_wchar_p(drive_letter), volumeNameBuffer, 1024, None, None, None, None, 0)
            return volumeNameBuffer.value if volumeNameBuffer.value else "Unnamed Drive"
        except:
            return "Unknown Device"

    def start_scan(self):
        """Begins a background thread to monitor USB ports for newly inserted devices"""
        if self.scanning:
            return
        self.scanning = True
        self.initial_drives = self.get_drive_list()
        self.status_label.SetLabel("MONITORING USB PORTS...")
        self.device_info.SetLabel("Please insert your DOK now")
        threading.Thread(target=self.scan_loop, daemon=True).start()

    def scan_loop(self):
        """Continuously checks for drive changes and triggers an event when a new device is detected"""
        while self.scanning:
            current_drives = self.get_drive_list()
            new_found = [d for d in current_drives if d not in self.initial_drives]
            if new_found:
                drive_letter = new_found[0] # למשל "F:\"
                volume_name = self.get_volume_name(drive_letter)
                wx.CallAfter(self.on_device_detected, volume_name, drive_letter)
                break
            time.sleep(1)

    def on_device_detected(self, name, letter):
        """Stops the scan thread and transitions to the confirmation screen with the detected drive info"""
        self.scanning = False # עוצרים את ה-Thread של הסריקה
        self.controller.screens["confirm_add"].setup_drive(name, letter)
        wx.CallAfter(self.controller.show_screen, "confirm_add")

    def on_back(self, event):
        """Terminates the scanning process and returns the user to the main application menu"""
        self.scanning = False
        self.controller.show_screen("main_app") 
 
# ################################################## 
# FILE: confirm_add.py 
# PATH: \Project\project_dok\stand\design\panels\main\add\ 
# ################################################## 
 
import wx
from pubsub import pub
from design.settings import *

class ConfirmAddPanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the confirmation panel for confirming the selected USB device before processing"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        self.drive_name = ""
        self.drive_letter = ""

        sizer = wx.BoxSizer(wx.VERTICAL)
        self.title = wx.StaticText(self, label="DOK CONFIRMATION")
        self.title.SetForegroundColour("#00FF00")
        self.title.SetFont(wx.Font(22, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        self.name_label = wx.StaticText(self, label="Device: [Pending]")
        self.name_label.SetForegroundColour(TEXT_COLOR)
        self.name_label.SetFont(wx.Font(14, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_LIGHT))

        self.btn_guide = self.create_styled_button("USER GUIDE", "#2196F3")
        self.btn_guide.Bind(wx.EVT_BUTTON, self.on_guide)

        self.btn_start = self.create_styled_button("START ADDING DOK", "#4CAF50")
        self.btn_start.Bind(wx.EVT_BUTTON, self.on_start)

        self.btn_cancel = wx.Button(self, label="CANCEL", size=(100, 30))
        self.btn_cancel.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("main_app"))

        sizer.Add(self.title, 0, wx.ALIGN_CENTER | wx.TOP, 60)
        sizer.Add(self.name_label, 0, wx.ALIGN_CENTER | wx.TOP, 20)
        sizer.AddStretchSpacer(1)
        sizer.Add(self.btn_guide, 0, wx.ALIGN_CENTER | wx.ALL, 15)
        sizer.Add(self.btn_start, 0, wx.ALIGN_CENTER | wx.ALL, 15)
        sizer.AddStretchSpacer(1)
        sizer.Add(self.btn_cancel, 0, wx.ALIGN_CENTER | wx.BOTTOM, 40)

        self.SetSizer(sizer)

    def create_styled_button(self, label, color):
        """Creates a consistent styled button for the confirmation interface"""
        btn = wx.Button(self, label=label, size=(300, 60))
        btn.SetBackgroundColour(color)
        btn.SetForegroundColour(TEXT_COLOR)
        btn.SetFont(wx.Font(13, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))
        return btn

    def setup_drive(self, name, letter):
        """Updates the device details on the panel before the screen is displayed to the user"""
        self.drive_name = name
        self.drive_letter = letter
        self.name_label.SetLabel(f"Detected: {name} ({letter})")
        self.Layout()

    def on_guide(self, event):
        """Displays a guide message box with instructions for safely adding a new DOK"""
        guide_msg = (
            "1. Ensure the DOK remains connected throughout the process.\n"
            "2. Do not close the application until the success message appears.\n"
            "3. the dok has to be fresh and new else it won't work good for you."
        )
        wx.MessageBox(guide_msg, "User Guide", wx.OK | wx.ICON_INFORMATION)

    def on_start(self, event):
        """Transitions to the process status screen and publishes an event to start the DOK addition logic"""
        # הכנת מסך הסטטוס למצב המתנה
        self.controller.screens["process_status_add"].show_waiting()
        self.controller.show_screen("process_status_add")

        # שליחת הודעת ה-PubSub ללוגיקה
        wx.CallAfter(pub.sendMessage, "add_dok",
                     user_name=self.controller.temp_user,
                     password=self.controller.temp_pass,
                     dok_name=self.drive_name,
                     dok_path=self.drive_letter) 
 
# ################################################## 
# FILE: process_status_add.py 
# PATH: \Project\project_dok\stand\design\panels\main\add\ 
# ################################################## 
 
import wx
from design.settings import *



class ProcessStatusPanelAdd(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the status tracking panel that displays the progress of the DOK file download"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        self.sizer = wx.BoxSizer(wx.VERTICAL)
        self.status_title = wx.StaticText(self, label="")
        self.status_title.SetFont(wx.Font(20, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))
        self.detail_text = wx.StaticText(self, label="", style=wx.ALIGN_CENTER)
        self.detail_text.SetForegroundColour(TEXT_COLOR)
        self.detail_text.SetFont(wx.Font(14, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_LIGHT))
        self.btn_back = wx.Button(self, label="back to the Menu", size=(200, 50))
        self.btn_back.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("main_app"))
        self.btn_back.Hide()

        self.sizer.AddStretchSpacer()
        self.sizer.Add(self.status_title, 0, wx.ALIGN_CENTER | wx.BOTTOM, 20)
        self.sizer.Add(self.detail_text, 0, wx.ALIGN_CENTER | wx.BOTTOM, 40)
        self.sizer.Add(self.btn_back, 0, wx.ALIGN_CENTER)
        self.sizer.AddStretchSpacer()

        self.SetSizer(self.sizer)

    def show_waiting(self):
        """Updates the UI to a waiting state while files are being downloaded to the DOK"""
        self.status_title.SetLabel("WAIT FOR DOWNLOADING YOUR FILES")
        self.status_title.SetForegroundColour("#FFD700") # צהוב
        self.detail_text.SetLabel("אנא אל תנתק את ה-DOK מהמחשב ברגע זה...")
        self.btn_back.Hide()
        self.Layout()

    def set_final_status(self, success=True):
        """Displays the final success or failure message and enables the return button"""
        if success:
            self.status_title.SetLabel("download was a Success")
            self.status_title.SetForegroundColour("#00FF00") # ירוק
            self.detail_text.SetLabel("Success! The system files have been installed on your DOK.\nYou may now safely remove it from the computer.")
        else:
            self.status_title.SetLabel("download was'n a Success")
            self.status_title.SetForegroundColour("#FF0000") # אדום
            self.detail_text.SetLabel("There was an error downloading the system files to your DOK.\nPlease try again or contact the system administrator.")

        self.btn_back.Show()
        self.Layout() 
 
# ################################################## 
# FILE: process_status_restore.py 
# PATH: \Project\project_dok\stand\design\panels\main\restore\ 
# ################################################## 
 
import wx
import threading
import time
import os
import string
from pubsub import pub

class ProcessStatusPanelRestore(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the restore status panel, including status labels and the background scanning components"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour("#2b2b2b")

        self.selected_backup = ""
        self.scanning = False
        self.initial_drives = []

        # שימוש ב-main_sizer לכל אורך המחלקה
        self.main_sizer = wx.BoxSizer(wx.VERTICAL)

        # טקסט סטטוס ראשי
        self.status_label = wx.StaticText(self, label="PREPARING...")
        self.status_label.SetForegroundColour("#ffffff")
        self.status_label.SetFont(wx.Font(20, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        # טקסט מידע משני (הודעות הצלחה/שגיאה יופיעו כאן)
        self.device_info = wx.StaticText(self, label="")
        self.device_info.SetForegroundColour("#bbbbbb")
        self.device_info.SetFont(wx.Font(14, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_NORMAL))

        # כפתור ביטול סריקה - משתמש ב-show_screen ישירות
        self.cancel_button = wx.Button(self, label="Cancel Search", size=(200, 50))
        self.cancel_button.Bind(wx.EVT_BUTTON, lambda e: self.on_cancel_search())
        self.cancel_button.Hide()

        # בניית המבנה הממורכז
        self.main_sizer.AddStretchSpacer()
        self.main_sizer.Add(self.status_label, 0, wx.ALIGN_CENTER | wx.ALL, 10)
        self.main_sizer.Add(self.device_info, 0, wx.ALIGN_CENTER | wx.ALL, 10)
        self.main_sizer.Add(self.cancel_button, 0, wx.ALIGN_CENTER | wx.ALL, 20)
        self.main_sizer.AddStretchSpacer()

        self.SetSizer(self.main_sizer)

    def start_restore_scan(self, backup_name):
        """Prepares the UI and starts a background thread to detect a newly inserted USB drive for restoration"""
        self.selected_backup = backup_name
        self.scanning = True
        self.initial_drives = self.get_drive_list()

        self.status_label.SetLabel("PLEASE INSERT YOUR DOK")
        self.status_label.SetForegroundColour("#FFD700")
        self.device_info.SetLabel("Waiting for a new USB device...")

        self.cancel_button.Show()
        self.Layout()

        threading.Thread(target=self.scan_loop, daemon=True).start()

    def get_drive_list(self):
        """Retrieves a list of currently mounted drive letters on the local machine"""
        return [f"{letter}:\\" for letter in string.ascii_uppercase if os.path.exists(f"{letter}:\\")]

    def scan_loop(self):
        """Continuously monitors for new drives and triggers the restoration process upon detection"""
        while self.scanning:
            current_drives = self.get_drive_list()
            new_found = [d for d in current_drives if d not in self.initial_drives]
            if new_found:
                drive_letter = new_found[0]
                wx.CallAfter(self.on_device_detected, drive_letter)
                break
            time.sleep(1)

    def on_cancel_search(self):
        """Stops the USB monitoring process and redirects the user to the main application menu"""
        self.scanning = False
        self.controller.show_screen("main_app")

    def on_device_detected(self, drive_letter):
        """Updates the UI to reflect drive detection and sends a request to the server to begin file restoration"""
        self.scanning = False
        self.cancel_button.Hide()

        self.status_label.SetLabel("DOK DETECTED!")
        self.status_label.SetForegroundColour("#00FF00")
        self.device_info.SetLabel("Restoring files, please wait...")
        self.Layout()

        wx.CallAfter(pub.sendMessage, "restore_request",
                     user_name=self.controller.temp_user,
                     dok_name=self.selected_backup,
                     dok_path=drive_letter)

    def set_final_status(self, success):
        """Displays the final outcome of the restoration process and provides navigation back to the menu"""
        self.scanning = False

        if success:
            self.status_label.SetLabel("RESTORE SUCCESSFUL!")
            self.status_label.SetForegroundColour("#00FF00")
            self.device_info.SetLabel("הכל עבר חלק")
        else:
            self.status_label.SetLabel("RESTORE FAILED")
            self.status_label.SetForegroundColour("#FF0000")
            self.device_info.SetLabel("אין קבצים לגיבוי כאן")

        self.device_info.SetForegroundColour("#ffffff")
        self.cancel_button.Hide()
        if not hasattr(self, 'btn_back'):
            self.btn_back = wx.Button(self, label="back to the Menu", size=(200, 50))
            self.btn_back.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("main_app"))
            self.main_sizer.Add(self.btn_back, 0, wx.ALL | wx.ALIGN_CENTER, 20)

        self.Layout() 
 
# ################################################## 
# FILE: restore.py 
# PATH: \Project\project_dok\stand\design\panels\main\restore\ 
# ################################################## 
 
import wx
from design.settings import *
from pubsub import pub

class RestorePanel(wx.Panel):
    def __init__(self, parent, controller):
        """Initializes the restore panel with a list of available backups and selection controls"""
        super().__init__(parent)
        self.controller = controller
        self.SetBackgroundColour(BG_COLOR)

        self.sizer = wx.BoxSizer(wx.VERTICAL)

        # כותרת - בעיצוב בולט (Cyan/Accent)
        header = wx.StaticText(self, label="RESTORE YOUR DOK")
        header.SetForegroundColour(ACCENT_COLOR)
        header.SetFont(wx.Font(22, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        # הוראות למשתמש
        self.instruction = wx.StaticText(self, label="Select a device to restore from the list below:")
        self.instruction.SetForegroundColour(TEXT_COLOR)
        self.instruction.SetFont(wx.Font(12, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_LIGHT))

        # רשימת ה-DOKs - עיצוב הייטק כהה עם טקסט ירוק
        self.dok_list = wx.ListBox(self, size=(350, 250), style=wx.LB_SINGLE | wx.BORDER_SIMPLE)
        self.dok_list.SetBackgroundColour("#1E1E1E")
        self.dok_list.SetForegroundColour("#00FF00")  # ירוק "מטריקס"
        self.dok_list.SetFont(wx.Font(12, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        # כפתור שחזור - יופעל רק אחרי בחירה
        self.btn_restore = wx.Button(self, label="START RESTORE", size=(220, 45))
        self.btn_restore.SetBackgroundColour(ACCENT_COLOR)
        self.btn_restore.SetForegroundColour(TEXT_COLOR)
        self.btn_restore.Bind(wx.EVT_BUTTON, self.on_restore_click)
        self.btn_restore.Disable()

        # כפתור חזור לתפריט הראשי
        btn_back = wx.Button(self, label="BACK TO MENU", size=(150, 35))
        btn_back.Bind(wx.EVT_BUTTON, lambda e: self.controller.show_screen("main_app"))

        # סידור האלמנטים במסך
        self.sizer.AddStretchSpacer()
        self.sizer.Add(header, 0, wx.ALIGN_CENTER | wx.BOTTOM, 10)
        self.sizer.Add(self.instruction, 0, wx.ALIGN_CENTER | wx.BOTTOM, 20)
        self.sizer.Add(self.dok_list, 0, wx.ALIGN_CENTER | wx.BOTTOM, 25)
        self.sizer.Add(self.btn_restore, 0, wx.ALIGN_CENTER | wx.BOTTOM, 15)
        self.sizer.Add(btn_back, 0, wx.ALIGN_CENTER)
        self.sizer.AddStretchSpacer()

        self.SetSizer(self.sizer)

        # אירוע שקורה כשלוחצים על פריט ברשימה
        self.dok_list.Bind(wx.EVT_LISTBOX, self.on_select)

    def on_select(self, event):
        """Enables the restore button once a specific backup has been selected from the list"""
        self.btn_restore.Enable()

    def update_dok_list(self, names_list):
        """Populates the listbox with backup names and updates UI instructions based on findings"""
        self.dok_list.Clear()
        if names_list:
            self.dok_list.SetItems(names_list)
            self.instruction.SetLabel(f"Found {len(names_list)} registered devices:")
            self.instruction.SetForegroundColour(TEXT_COLOR)
        else:
            self.instruction.SetLabel("No devices found for this account.")
            self.instruction.SetForegroundColour("#FF6347")  # צבע אדום-כתום לאזהרה

        self.btn_restore.Disable()  # כיבוי הכפתור כי הרשימה השתנתה
        self.Layout()

    def on_restore_click(self, event):
        """Stores the selection and transitions to the USB detection screen to begin restoration"""
        selected_dok = self.dok_list.GetStringSelection()
        if selected_dok:
            self.controller.screens["process_status_restore"].start_restore_scan(selected_dok)
            self.controller.show_screen("process_status_restore") 
 
# ################################################## 
# FILE: client_com.py 
# PATH: \Project\project_dok\client\ 
# ################################################## 
 
import ctypes
import socket
import threading
import sys
from pubsub import pub
import queue
import time
import os
from operator import index

from actions import client_protocol
from shared.asymmetric_cypher import AsymmetricCipher
from shared.symmetric_cypher import SymmetricCipher

class ClientCommunication:
    """Manages secure network communication between the client and the server, including key exchange and file transmission"""

    def __init__(self, server_ip, port):
        """Initializes the communication client, sets up the server address, and starts the main connection loop"""
        self.my_socket = None
        self.server_ip = server_ip
        self.port = port
        self.cipher = None
        self.is_connected = False
        pub.subscribe(self._close_socket, "client_shutdown")
        threading.Thread(target=self._mainLoop, daemon=False).start()

    def _mainLoop(self):
        """Continuously attempts to establish and maintain a secure connection with the server"""
        while True:
            while not self.is_connected:
                self._close_socket()
                try:
                    print(f"[*] Trying to connect to {self.server_ip}:{self.port}...")
                    self.my_socket = socket.socket()
                    self.my_socket.setsockopt(socket.SOL_SOCKET, socket.SO_REUSEADDR, 1)
                    self.my_socket.connect((self.server_ip, self.port))
                    if self.my_socket:
                        print("[V] Connected & Encrypted. Waiting for data...")
                        self._change_key()
                    else:
                        print("[-] Key exchange failed.")
                except (socket.error, Exception) as e:
                    print(f"[-] Connection failed: {e}")

            time.sleep(1.0)

    def _change_key(self):
        """
        get's the same key as the server
        """
        server_pub_key = None
        try:
            len_pub = int(self.my_socket.recv(4).decode())
            server_pub_key = self.my_socket.recv(len_pub).decode()
        except Exception as e:
            print(f"Error during key exchange: {e}")
            self.my_socket.close()
            self.is_connected = False
        else:
            new_key = SymmetricCipher.random_symmetric_key()
            encrypted_key = AsymmetricCipher.encrypt(server_pub_key, new_key)
            try:
                self.my_socket.send(str(len(encrypted_key)).zfill(4).encode())
                self.my_socket.send(encrypted_key)
            except Exception as e:
                print(f"Error during key exchange: {e}")
                self.my_socket.close()
                self.is_connected = False
            else:
                self.cipher = SymmetricCipher(new_key)
                print(f"Key exchange successful. Encryption is active. - {new_key}")
                print(self.cipher)
                self.is_connected = True

    def _close_socket(self):
        """ Thorough closure without sys.exit """
        self.cipher = None
        self.is_connected = False
        if self.my_socket:
            self.my_socket.close()

    def send_msg(self, msg):
        """
        send a msg to the server
        :param msg:str
        :return:None
        """
        if self.cipher:
            new_msg = self.cipher.encrypt(msg.encode('utf-8'))
            len_msg = int.to_bytes(len(new_msg), 4, "big")
            print(len_msg , new_msg)
            try:
                self.my_socket.send(len_msg)
                self.my_socket.send(new_msg)
            except Exception as e:
                print(f"error in sending - {e}")
                self.is_connected = False
        return self.is_connected

    def send_file(self, file_name, path, user_name):
        """
        send details to the server + call _recv_file
        """
        file_path = os.path.join(path, file_name)
        if os.path.exists(file_path):
            with open(file_path, 'rb') as f:
                data = f.read()
            file_size = len(data)
            drive = os.path.splitdrive(path)
            new_path = self.replace_drive_with_name(path, self.get_drive_name(drive[0]))
            packed_msg = client_protocol.pack_back_up("03", file_name, new_path, file_size, user_name)
            if self.send_msg(packed_msg):
                try:
                    self.my_socket.sendall(self.cipher.encrypt(data))
                except Exception as e:
                    print(f"Client error during stream: {e}")
                    self.is_connected = False
        return self.is_connected

    def get_drive_name(self, drive_letter):
        """Retrieves the volume label (name) of the drive based on its letter using Windows API"""
        drive_path = f"{drive_letter.strip(':')}:\\"
        volumeNameBuffer = ctypes.create_unicode_buffer(1024)
        ctypes.windll.kernel32.GetVolumeInformationW(
            ctypes.c_wchar_p(drive_path),
            volumeNameBuffer,
            ctypes.sizeof(volumeNameBuffer),
            None, None, None, None, 0
        )
        return volumeNameBuffer.value

    def replace_drive_with_name(self, full_path, volume_name):
        """Modifies a file path by replacing the drive letter with the volume name for consistent server-side identification"""
        drive, rest_of_path = os.path.splitdrive(full_path)

        if drive:
            new_path = f"{volume_name}:{rest_of_path}"
            return new_path

        return full_path


if __name__ == '__main__':
    myQ = queue.Queue()
    myComm = ClientCommunication("127.0.0.1", 2222)
    for _ in range(100):
        print("mkjhjkh") 
 
# ################################################## 
# FILE: client_logic.py 
# PATH: \Project\project_dok\client\ 
# ################################################## 
 
import time
import actions.cypher_files
import client_com
from actions.cypher_files import decrypt_file, encrypt_file
from design import app
from actions import client_protocol
import queue
import threading
from actions.monitor import FileOpenerMonitor
from pubsub import pub
import os
import sys
import ctypes
import logging

class clientLogic:
    """Orchestrates the client's internal operations, including file encryption/decryption, monitoring, and backup queue management"""

    def __init__(self):
        """Initializes queues, communication layers, event subscriptions, and logging for the client application"""
        self.restoreQ = queue.Queue()
        self.back_up_list = []
        self.key = None
        self.user_name = ""
        self.client_comm = client_com.ClientCommunication('192.168.4.91', 2222)
        pub.subscribe(self.get_key, "get_key")
        pub.subscribe(self.monitor_file, "new_filename")
        pub.subscribe(self.save_files_to_send, "save")
        pub.subscribe(self.back_up_all, "backup_all_requested")
        # Configure basic logging to a file
        logging.basicConfig(
            filename='logs.log',
            level=logging.DEBUG,  # Log messages of DEBUG level and higher
            format='%(asctime)s - %(levelname)s - %(message)s',
            filemode='a'  # Append to the file
        )
        self.logging = logging.getLogger("logs.log")
        threading.Thread(target=self.handle_send_files, args=(self.restoreQ,), daemon=False).start()


    def handle_send_files(self, msgQ):
        """Background thread that continuously processes the backup queue and ensures files are sent when connection is available"""
        log = logging.getLogger("logs.log")
        log.debug("Thread is now running! - Debug")
        while True:
            sends_files = []
            while not msgQ.empty():
                log.debug(f"{msgQ.qsize()} - queue size1")# - problem
                file_path, status = msgQ.get()
                log.debug(f"got file {file_path} - in -----------------------------------")
                encrypt_file(file_path, self.key)
                if status:
                    connection = self.send_back_up(file_path=file_path)
                    log.debug(f"connection is - {connection}")
                    if connection:
                        sends_files.append(file_path)
                    else:
                        self.save_files_to_send(file_path=file_path)
            while True:
                files = self._get_files()
                for file in files:
                    if not msgQ.empty():
                        break
                    if not file in sends_files:
                        connection = self.send_back_up(file)
                        if not connection:
                            break
                        self.dell_back_up_list(file)
                if self.back_up_empty() or not msgQ.empty():
                    break
            time.sleep(0.5)

    def _get_files(self):
        """Reads the local hidden backup file to retrieve paths of files waiting for re-transmission"""
        if getattr(sys, 'frozen', False):
            base_path = os.path.dirname(sys.executable)
        else:
            base_path = os.path.dirname(os.path.abspath(__file__))
        back_up_files = os.path.join(base_path, ".send_back_up")
        if not os.path.exists(back_up_files):
            return []
        try:
            with open(back_up_files, "r", encoding="utf-8") as f:
                content = [line.strip() for line in f.readlines() if line.strip()]
            return content
        except Exception as e:
            return []

    def get_key(self, user_name, password):
        """Generates a cryptographic key based on user credentials for local file protection"""
        self.key = actions.cypher_files.create_key(user_name= user_name, password= password)
        self.user_name = user_name

    def send_back_up(self, file_path):
        """Extracts directory and filename to initiate a backup transfer via the communication module"""
        path = os.path.dirname(file_path)
        file_name = os.path.basename(file_path)
        return self.client_comm.send_file(file_name=file_name, path=path, user_name=self.user_name)

    def monitor_file(self, file_path):
        """Decrypts the target file and launches a monitor thread to watch for its closure"""
        self.logging.debug(f"got into the monitor file :)")
        decrypt_file(file_path, key=self.key)
        FileOpenerMonitor(file_path, self.restoreQ)

    def save_files_to_send(self, file_path):
        """Appends a file path to the offline queue file, maintaining hidden and system file attributes on Windows"""
        is_frozen = getattr(sys, 'frozen', False)
        base_path = os.path.dirname(sys.executable if is_frozen else os.path.abspath(__file__))
        backup_path = os.path.join(base_path, ".send_back_up")
        try:
            existing_paths = set()
            if os.path.exists(backup_path):
                if os.name == 'nt':
                    import ctypes
                    ctypes.windll.kernel32.SetFileAttributesW(backup_path, 0x80)
                with open(backup_path, "r", encoding="utf-8") as f:
                    existing_paths = {line.strip() for line in f if line.strip()}
            existing_paths.add(file_path.strip())
            with open(backup_path, "w", encoding="utf-8") as f:
                f.write("\n".join(existing_paths) + "\n")
            if os.name == 'nt':
                import ctypes
                ctypes.windll.kernel32.SetFileAttributesW(backup_path, 0x06)
        except Exception as e:
            pass

    def dell_back_up_list(self, file_path):
        """Removes a successfully sent file path from the offline backup list and restores file attributes"""
        is_frozen = getattr(sys, 'frozen', False)
        base_path = os.path.dirname(sys.executable if is_frozen else os.path.abspath(__file__))
        backup_path = os.path.join(base_path, ".send_back_up")
        if os.path.exists(backup_path):
            if os.name == 'nt':
                ctypes.windll.kernel32.SetFileAttributesW(backup_path, 0x80)  # Normal
            with open(backup_path, 'r', encoding='utf-8') as f:
                lines = f.readlines()
            with open(backup_path, 'w', encoding='utf-8') as f:
                for line in lines:
                    if line.strip() != file_path.strip():
                        f.write(line)
            if os.name == 'nt':
                ctypes.windll.kernel32.SetFileAttributesW(backup_path, 0x06)

    def back_up_empty(self):
        """Checks the size of the backup queue file to determine if any tasks are pending"""
        is_frozen = getattr(sys, 'frozen', False)
        base_path = os.path.dirname(sys.executable if is_frozen else os.path.abspath(__file__))
        backup_path = os.path.join(base_path, ".send_back_up")

        return os.path.getsize(backup_path) == 0


    def get_all_dok_files(self):
        """
        Identifies the DOK drive and scans for all files EXCEPT:
        - The EXE itself
        - .send_back_up (the hidden queue file)
        - OPEN_DOK (the app name/folder)
        - log.logs
        - System Volume Information (and everything inside)
        """
        if getattr(sys, 'frozen', False):
            running_path = sys.executable
            exe_name = os.path.basename(running_path)  # Get the EXE filename
        else:
            running_path = os.path.abspath(__file__)
            exe_name = None
        drive_root = os.path.splitdrive(running_path)[0] + os.sep
        all_files = []
        excluded_names = {".send_back_up", "OPEN_DOK", "logs.log"}
        if exe_name:
            excluded_names.add(exe_name)
        for root, dirs, files in os.walk(drive_root):
            if "System Volume Information" in dirs:
                dirs.remove("System Volume Information")
            if "OPEN_DOK" in dirs:
                dirs.remove("OPEN_DOK")
            for file in files:
                if file in excluded_names:
                    continue
                if file.endswith(".send_back_up"):
                    continue
                full_path = os.path.join(root, file)
                all_files.append(full_path)
        return all_files

    def back_up_all(self):
        """saving every file to send back"""
        log = logging.getLogger("logs.log")
        files = self.get_all_dok_files()
        log.debug(f"files - {files}")
        for file in files:
            self.save_files_to_send(file)

if __name__ == '__main__':
    client_log = clientLogic()
    app = app.App()
    app.start_app() 
 
# ################################################## 
# FILE: Eject.py 
# PATH: \Project\project_dok\client\design\ 
# ################################################## 
 
import os
import wx

class LockProgressFrame(wx.Frame):
    """A progress window displayed during the final drive encryption process to prevent premature removal"""
    def __init__(self, parent):
        super().__init__(parent, title="Locking Drive...", size=(400, 220),
                         style=wx.CAPTION | wx.STAY_ON_TOP)
        self.SetBackgroundColour(wx.Colour(30, 30, 40))
        self.Center()
        panel = wx.Panel(self)
        sizer = wx.BoxSizer(wx.VERTICAL)
        self.status_label = wx.StaticText(panel, label="Locking... Please do not eject the DOK", style=wx.ALIGN_CENTER)
        self.status_label.SetForegroundColour(wx.Colour(255, 255, 255))
        self.gauge = wx.Gauge(panel, range=100, size=(250, 25))
        self.gauge.Pulse()
        self.done_btn = wx.Button(panel, label="Finish & Exit")
        self.done_btn.SetBackgroundColour(wx.Colour(50, 150, 50))
        self.done_btn.Hide()
        self.done_btn.Bind(wx.EVT_BUTTON, self.on_exit_click)
        sizer.AddStretchSpacer()
        sizer.Add(self.status_label, 0, wx.CENTER | wx.ALL, 15)
        sizer.Add(self.gauge, 0, wx.CENTER | wx.ALL, 10)
        sizer.Add(self.done_btn, 0, wx.CENTER | wx.ALL, 10)
        sizer.AddStretchSpacer()
        panel.SetSizer(sizer)

    def set_finished(self):
        """Updates the UI to indicate that the drive is safely locked and ready for removal"""
        self.gauge.SetValue(100)
        self.status_label.SetLabel("Drive locked successfully!\nYou may now eject the DOK.")
        self.done_btn.Show()
        self.Layout()

    def on_exit_click(self, event):
        """Cleans up the application and exits the process"""
        self.Destroy()
        wx.GetApp().ExitMainLoop()
        os._exit(0) 
 
# ################################################## 
# FILE: app.py 
# PATH: \Project\project_dok\client\design\ 
# ################################################## 
 
import wx
from design.login import LoginFrame
from design.dok_explorer import DOKExplorerFrame

class App:
    """The main application controller that handles the transition from login to the secure file explorer"""
    def start_app(self):
        """Initializes the wxPython application and launches the login interface"""
        app = wx.App()
        # The success_callback ensures that the Explorer opens only after successful authentication
        LoginFrame(success_callback=lambda u, p, path: DOKExplorerFrame(u, p, path))
        app.MainLoop()

if __name__ == '__main__':
    app = App()
    app.start_app() 
 
# ################################################## 
# FILE: dok_explorer.py 
# PATH: \Project\project_dok\client\design\ 
# ################################################## 
 
import os
import sys
import threading
import shutil
import wx
from actions import cypher_files
from pubsub import pub
from design.Eject import LockProgressFrame
from design.settings import SettingsDialog
import logging

class DOKExplorerFrame(wx.Frame):
    """A custom file explorer that automatically manages encryption/decryption of drive content"""
    def __init__(self, username, password, drive_path):
        """Initializes the secure explorer, processes initial decryption, and sets up the user interface"""
        super().__init__(None, title=f"DOK Explorer - {username}", size=(900, 600))
        self.drive_path = drive_path
        self.current_path = drive_path
        self.key = cypher_files.create_key(username, password)
        wx.CallAfter(pub.sendMessage, "get_key", user_name=username, password=password)
        self.scan_and_process(mode="decrypt")
        self.SetBackgroundColour(wx.Colour(15, 15, 20))
        self.setup_ui()
        self.load_directory()
        self.Show()
        self.logger = logging.getLogger("logs.log")

    def setup_ui(self):
        """Builds the graphical interface including the file list view and the control header"""
        self.panel = wx.Panel(self)
        main_sizer = wx.BoxSizer(wx.VERTICAL)
        header = wx.Panel(self.panel)
        header.SetBackgroundColour(wx.Colour(30, 30, 40))
        h_sizer = wx.BoxSizer(wx.HORIZONTAL)
        self.back_btn = wx.Button(header, label="BACK")
        self.add_btn = wx.Button(header, label="ADD FILE")
        self.add_btn.SetBackgroundColour(wx.Colour(40, 160, 80))
        self.path_label = wx.StaticText(header, label=self.current_path)
        self.path_label.SetForegroundColour(wx.Colour(255, 255, 255))
        self.backup_btn = wx.Button(header, label="BACKUP ALL")
        self.backup_btn.SetBackgroundColour(wx.Colour(70, 70, 180))  # Blueish color
        self.lock_btn = wx.Button(header, label="LOCK & EJECT")
        self.lock_btn.SetBackgroundColour(wx.Colour(220, 50, 50))
        h_sizer.Add(self.back_btn, 0, wx.ALL, 10)
        h_sizer.Add(self.add_btn, 0, wx.ALL, 10)
        h_sizer.Add(self.path_label, 1, wx.CENTER)
        h_sizer.Add(self.backup_btn, 0, wx.ALL, 10)
        h_sizer.Add(self.lock_btn, 0, wx.ALL, 10)
        header.SetSizer(h_sizer)
        self.scrolled_window = wx.ScrolledWindow(self.panel)
        self.scrolled_window.SetScrollRate(0, 20)
        self.list_sizer = wx.BoxSizer(wx.VERTICAL)
        self.scrolled_window.SetSizer(self.list_sizer)
        bottom_sizer = wx.BoxSizer(wx.HORIZONTAL)
        self.settings_btn = wx.Button(self.panel, label="⚙️ SETTINGS")
        self.settings_btn.SetBackgroundColour(wx.Colour(100, 100, 100))
        self.settings_btn.SetForegroundColour(wx.Colour(255, 255, 255))
        bottom_sizer.AddStretchSpacer()
        bottom_sizer.Add(self.settings_btn, 0, wx.ALL, 10)
        main_sizer.Add(header, 0, wx.EXPAND)
        main_sizer.Add(self.scrolled_window, 1, wx.EXPAND | wx.ALL, 5)
        main_sizer.Add(bottom_sizer, 0, wx.EXPAND)  # Adds the bottom row with Settings
        self.panel.SetSizer(main_sizer)
        self.back_btn.Bind(wx.EVT_BUTTON, self.go_back)
        self.add_btn.Bind(wx.EVT_BUTTON, self.on_add_file)
        self.backup_btn.Bind(wx.EVT_BUTTON, self.on_backup_clicked)
        self.lock_btn.Bind(wx.EVT_BUTTON, self.on_lock_and_exit)
        self.settings_btn.Bind(wx.EVT_BUTTON, self.on_settings_clicked)
        self.panel.Bind(wx.EVT_RIGHT_DOWN, self.on_right_click)
        self.scrolled_window.Bind(wx.EVT_RIGHT_DOWN, self.on_right_click)

    def on_backup_clicked(self, event):
        """Sends a pubsub message to trigger the backup process"""
        wx.CallAfter(pub.sendMessage, "backup_all_requested")

    def on_add_file(self, event):
        """Imports external files to the drive and automatically encrypts them upon addition"""
        style = wx.FD_OPEN | wx.FD_FILE_MUST_EXIST | wx.FD_MULTIPLE
        with wx.FileDialog(self, "Select Files", wildcard="All files (*.*)|*.*", style=style) as dlg:
            if dlg.ShowModal() == wx.ID_OK:
                for src in dlg.GetPaths():
                    dest = os.path.join(self.current_path, os.path.basename(src))
                    try:
                        shutil.copy2(src, dest)
                        cypher_files.encrypt_file(dest, self.key)
                        wx.CallAfter(pub.sendMessage, "save", file_path=dest)
                    except Exception as e:
                        self.logger.error(f"Error copying {src}: {e}")
                self.load_directory()

    def scan_and_process(self, mode="encrypt"):
        """Recursively scans the drive to encrypt or decrypt files based on the specified mode"""
        try:
            current_executable = os.path.basename(sys.executable if getattr(sys, 'frozen', False) else __file__)
            excluded_files = {current_executable, "client_logic.exe", "logs.log"}
            excluded_dirs = {".auth_vault"}
            for root, dirs, files in os.walk(self.drive_path, topdown=True):
                dirs[:] = [d for d in dirs if d not in excluded_dirs and not d.startswith('.')]
                for file in files:
                    if file.startswith('.') or file in excluded_files: continue
                    full_path = os.path.join(root, file)
                    if os.path.isfile(full_path):
                        if mode == "decrypt": cypher_files.decrypt_file_name(full_path, self.key)
                        else: cypher_files.encrypt_file_name(full_path, self.key)
        except Exception as e:
            print(f"General error during scan: {e}")

    def on_lock_and_exit(self, event):
        """Transitions to the lock screen and starts the background re-encryption process"""
        self.progress_win = LockProgressFrame(self)
        self.progress_win.Show()
        self.Hide()
        threading.Thread(target=self.run_exit_process).start()

    def run_exit_process(self):
        """Performs final drive locking (encryption) before application exit"""
        self.scan_and_process(mode="encrypt")
        wx.CallAfter(self.progress_win.set_finished)

    def load_directory(self):
        """Populates the list view with items and highlights folders in yellow"""
        self.list_sizer.Clear(True)
        self.path_label.SetLabel(self.current_path)
        try:
            current_exe = os.path.basename(sys.executable if getattr(sys, 'frozen', False) else __file__)
            items = sorted(os.listdir(self.current_path))
            for item in items:
                if item.startswith('.') or item == ".auth_vault" or item == current_exe:
                    continue
                full_path = os.path.join(self.current_path, item)
                is_dir = os.path.isdir(full_path)
                btn = wx.Button(self.scrolled_window, label=f"{'📁' if is_dir else '📄'} {item}", style=wx.BU_LEFT)
                if is_dir:
                    btn.SetBackgroundColour(wx.Colour(200, 170, 0))
                    btn.SetForegroundColour(wx.Colour(0, 0, 0))  # טקסט שחור לקריאות טובה
                else:
                    btn.SetBackgroundColour(wx.Colour(50, 50, 60))
                    btn.SetForegroundColour(wx.Colour(255, 255, 255))
                btn.Bind(wx.EVT_LEFT_DCLICK, lambda e, p=full_path: self.handle_click(p))
                btn.Bind(wx.EVT_RIGHT_DOWN, self.on_right_click)
                self.list_sizer.Add(btn, 0, wx.EXPAND | wx.BOTTOM, 1)
        except Exception as e:
            self.logger.error(f"Error loading directory: {e}")
        self.list_sizer.Layout()
        self.scrolled_window.FitInside()

    def handle_click(self, path):
        """Navigates into folders or opens a file monitor for secure file access"""
        if os.path.isdir(path):
            self.current_path = path
            self.load_directory()
        else:
            wx.CallAfter(pub.sendMessage, "new_filename", file_path=path)

    def go_back(self, e):
        """Navigates to the parent directory while ensuring the user doesn't exit the DOK root"""
        parent = os.path.dirname(self.current_path)
        if len(parent) >= len(self.drive_path):
            self.current_path = parent
            self.load_directory()

    def on_right_click(self, event):
        """Displays a context menu for folder creation or item deletion"""
        menu = wx.Menu()
        new_folder_item = menu.Append(wx.ID_ANY, "📁 תיקיה חדשה")
        self.Bind(wx.EVT_MENU, self.on_create_folder, new_folder_item)
        clicked_obj = event.GetEventObject()
        if isinstance(clicked_obj, wx.Button) and clicked_obj != self.add_btn:
            menu.AppendSeparator()
            delete_item = menu.Append(wx.ID_ANY, "🗑️ מחק")
            file_name = clicked_obj.GetLabel().split(' ', 1)[-1]
            full_path = os.path.join(self.current_path, file_name)
            self.Bind(wx.EVT_MENU, lambda e: self.on_delete_item(full_path), delete_item)
        self.PopupMenu(menu)
        menu.Destroy()

    def on_create_folder(self, event):
        """Prompts for a folder name and creates a new directory on the drive"""
        with wx.TextEntryDialog(self, "Enter folder name:", "New Folder") as dlg:
            if dlg.ShowModal() == wx.ID_OK:
                folder_name = dlg.GetValue().strip()
                if folder_name:
                    new_path = os.path.join(self.current_path, folder_name)
                    if not os.path.exists(new_path):
                        os.makedirs(new_path)
                        self.load_directory()

    def on_delete_item(self, path):
        """Confirms and executes the deletion of a file or folder from the drive"""
        dial = wx.MessageDialog(self, f"Delete '{os.path.basename(path)}'?", "Confirm Delete", wx.YES_NO | wx.ICON_WARNING)
        if dial.ShowModal() == wx.ID_YES:
            try:
                if os.path.isdir(path): shutil.rmtree(path)
                else: os.remove(path)
                self.load_directory()
            except Exception: pass

    def on_settings_clicked(self, event):
        """פותח את חלון ההגדרות וההוראות"""
        diag = SettingsDialog(self)
        diag.ShowModal()
        diag.Destroy() 
 
# ################################################## 
# FILE: login.py 
# PATH: \Project\project_dok\client\design\ 
# ################################################## 
 
import ctypes
import logging
import wx
import os
import hashlib
import sys
import shutil
import resend
from pubsub import pub

class LoginFrame(wx.Frame):
    """Provides a secure entry portal with credential hashing and brute-force protection mechanisms"""
    def __init__(self, success_callback):
        """Sets up the login UI, initializes the Resend API for alerts, and centers the frame"""
        super().__init__(None, title="DOK Access Portal", size=(400, 500),
                         style=wx.DEFAULT_FRAME_STYLE & ~(wx.RESIZE_BORDER | wx.MAXIMIZE_BOX))

        self.success_callback = success_callback
        self.panel = wx.Panel(self)
        self.tries = 0
        self.panel.SetBackgroundColour(wx.Colour(15, 15, 20))
        self.setup_ui()
        self.Show()
        self.logger = logging.getLogger("logs.log")
        resend.api_key = "re_2grzM7tE_DkB3EwRKHz1J4NTxHQeX7bpm"

    def setup_ui(self):
        """Configures the visual elements of the login screen including fields and the authenticate button"""
        sizer = wx.BoxSizer(wx.VERTICAL)
        title = wx.StaticText(self.panel, label="VIRTUAL DRIVE")
        title.SetForegroundColour(wx.Colour(0, 255, 200))
        title.SetFont(wx.Font(22, wx.FONTFAMILY_DEFAULT, wx.FONTSTYLE_NORMAL, wx.FONTWEIGHT_BOLD))

        self.user_input = wx.TextCtrl(self.panel, size=(280, 40))
        self.user_input.SetHint("Username")
        self.pass_input = wx.TextCtrl(self.panel, size=(280, 40), style=wx.TE_PASSWORD)
        self.pass_input.SetHint("Password")

        login_btn = wx.Button(self.panel, label="AUTHENTICATE", size=(280, 45))
        login_btn.SetBackgroundColour(wx.Colour(0, 255, 200))

        sizer.AddSpacer(60)
        sizer.Add(title, 0, wx.CENTER | wx.BOTTOM, 60)
        sizer.Add(self.user_input, 0, wx.CENTER | wx.BOTTOM, 15)
        sizer.Add(self.pass_input, 0, wx.CENTER | wx.BOTTOM, 20)
        sizer.Add(login_btn, 0, wx.CENTER)
        self.panel.SetSizer(sizer)
        self.Center()
        login_btn.Bind(wx.EVT_BUTTON, self.on_login)

    def on_login(self, event):
        """Validates credentials using SHA-256 and manages access or triggers the self-delete sequence on repeated failure"""
        u_raw, p_raw = self.user_input.GetValue(), self.pass_input.GetValue()
        base_path = sys._MEIPASS if getattr(sys, 'frozen', False) else os.path.dirname(os.path.abspath(__file__))
        auth_file = os.path.join(base_path, ".auth_vault")

        u_hash = hashlib.sha256(u_raw.encode()).hexdigest()
        p_hash = hashlib.sha256(p_raw.encode()).hexdigest()

        try:
            with open(auth_file, "r") as f:
                content = f.read().splitlines()
                if len(content) >= 3:
                    mail = content[2]
                    if u_hash == content[0] and p_hash == content[1]:
                        exe_path = sys.executable if getattr(sys, 'frozen', False) else __file__
                        drive_path = os.path.splitdrive(os.path.abspath(exe_path))[0] + os.sep
                        self.success_callback(u_raw, p_raw, drive_path)
                        self.Destroy()
                    else:
                        wx.MessageBox("Invalid Credentials", "Auth Failed")
                        self.tries += 1
                        if self.tries == 3:
                            self.send_api_email(mail, "restore usb", "hello your DOK (USB) has been deleted...")
                            self.del_dok()
        except Exception as e:
            wx.MessageBox(f"File Error: {str(e)}")

    def send_api_email(self, to_email, subject, content):
        """Sends an email notification via Resend API to inform the user of a security breach"""
        try:
            params = {
                "from": "onboarding@resend.dev",
                "to": to_email,
                "subject": subject,
                "html": f"<strong>{content}</strong>",
            }
            resend.Emails.send(params)
        except Exception:
            pass

    def del_dok(self):
        """Wipes non-hidden files from the drive and shuts down the application as a security measure"""
        exe_path = sys.executable if getattr(sys, 'frozen', False) else __file__
        drive_path = os.path.splitdrive(os.path.abspath(exe_path))[0] + os.sep
        current_file = os.path.abspath(exe_path)
        try:
            for filename in os.listdir(drive_path):
                file_path = os.path.join(drive_path, filename)
                full_path = os.path.abspath(file_path)
                if full_path == current_file: continue
                attrs = ctypes.windll.kernel32.GetFileAttributesW(full_path)
                if attrs & 2 or attrs & 4: continue
                try:
                    if os.path.isfile(full_path) or os.path.islink(full_path): os.unlink(full_path)
                    elif os.path.isdir(full_path): shutil.rmtree(full_path)
                except Exception: pass
        finally:
            wx.CallAfter(self.complete_shutdown)

    def complete_shutdown(self):
        """Triggers the full client shutdown sequence and exits the process"""
        pub.sendMessage("client_shutdown")
        os._exit(0) 
 
# ################################################## 
# FILE: settings.py 
# PATH: \Project\project_dok\client\design\ 
# ################################################## 
 
import wx


class SettingsDialog(wx.Dialog):
    def __init__(self, parent):
        super().__init__(parent, title="DOK Settings", size=(450, 400))
        self.SetBackgroundColour(wx.Colour(30, 30, 40))
        main_sizer = wx.BoxSizer(wx.VERTICAL)
        title = wx.StaticText(self, label="DOK EXPLORER GUIDE")
        title.SetForegroundColour(wx.Colour(255, 255, 255))
        font = title.GetFont()
        font.SetWeight(wx.FONTWEIGHT_BOLD)
        title.SetFont(font)
        main_sizer.Add(title, 0, wx.ALL | wx.CENTER, 20)
        self.scrolled_window = wx.ScrolledWindow(self, style=wx.VSCROLL)
        self.scrolled_window.SetScrollRate(0, 10)
        scroll_sizer = wx.BoxSizer(wx.VERTICAL)
        instructions = (
            "1. Click 'BACKUP ALL' to sync files with the server.\n\n"
            "2. Right-click everywhere to create folders.\n\n"
            "3. Right-click on file from dell file.\n\n"
            "4. Use 'BACK' in the header to navigate up.\n\n"
            "5. The only way to add file is by pressing add inside of the dok explorer.\n\n"
            "6. Always use 'LOCK & EJECT' before removing the drive else you will kill your DOK.\n\n"
            "have a good one hope you will like the protection we provide :)"
        )

        self.content = wx.StaticText(self.scrolled_window, label=instructions)
        self.content.SetForegroundColour(wx.Colour(200, 200, 200))
        self.content.Wrap(380)  # דואג שהטקסט לא יברח מהצדדים
        scroll_sizer.Add(self.content, 1, wx.ALL | wx.EXPAND, 10)
        self.scrolled_window.SetSizer(scroll_sizer)
        main_sizer.Add(self.scrolled_window, 1, wx.EXPAND | wx.LEFT | wx.RIGHT, 15)
        self.back_to_dok = wx.Button(self, label="BACK TO DOK")
        self.back_to_dok.Bind(wx.EVT_BUTTON, lambda e: self.EndModal(wx.ID_OK))
        main_sizer.Add(self.back_to_dok, 0, wx.ALL | wx.CENTER, 15)
        self.SetSizer(main_sizer) 
 
# ################################################## 
# FILE: client_protocol.py 
# PATH: \Project\project_dok\client\actions\ 
# ################################################## 
 
## pack ##

def pack_back_up(opcode, file_name, file_path, file_len, user_name):
    """packs buck up files to send"""
    return f"{opcode}@#2{file_name}@#2{file_path}@#2{file_len}@#2{user_name}"
 
 
# ################################################## 
# FILE: cypher_files.py 
# PATH: \Project\project_dok\client\actions\ 
# ################################################## 
 
import base64
from shared import symmetric_cypher
import hashlib
import os

def create_key(user_name, password):
    """Generates a consistent 32-byte encryption key derived from user credentials and a custom salt"""
    # Reverse password and add salt for unique key derivation
    new_password = password[::-1]
    get_key = f"{user_name[2:]}{new_password}ido_vz"
    key_full_hash = hashlib.sha256(get_key.encode()).digest()
    key = key_full_hash[:32]
    return symmetric_cypher.SymmetricCipher(key)

def encrypt_file(file_path, key):
    """Encrypts the binary content of a file in-place using the provided symmetric key"""
    with open(file_path, 'rb') as f:
        file_data = f.read()
        data = key.encrypt(file_data)

    with open(file_path, 'wb') as f:
        f.write(data)

def encrypt_file_name(file_path, key):
    """Encrypts the file's name and renames it to a base64-encoded string to hide metadata on the drive"""
    directory = os.path.dirname(file_path)
    old_name = os.path.basename(file_path)
    encrypted_bytes = key.encrypt(old_name.encode())
    # Use URL-safe base64 to avoid illegal filename characters
    safe_name = base64.urlsafe_b64encode(encrypted_bytes).decode()
    new_path = os.path.join(directory, safe_name)

    if not os.path.exists(new_path):
        try:
            os.rename(file_path, new_path)
        except OSError:
            pass

def decrypt_file(file_path, key):
    """Restores the original binary content of an encrypted file"""
    with open(file_path, 'rb') as f:
        file_data = f.read()
        data = key.decrypt(file_data)
    with open(file_path, 'wb') as f:
        f.write(data)

def decrypt_file_name(file_path, key):
    """Decodes the base64 filename and decrypts it back to its original human-readable name"""
    directory = os.path.dirname(file_path)
    old_name = os.path.basename(file_path)
    try:
        encrypt_bytes = base64.urlsafe_b64decode(old_name.encode())
        original_name = key.decrypt(encrypt_bytes).decode()
        new_path = os.path.join(directory, original_name)

        if not os.path.exists(new_path):
            os.rename(file_path, new_path)
    except Exception:
        pass

if __name__ == '__main__':
    # Standalone encryption test
    u_name = input("Enter username: ")
    pwd = input("Enter password: ")
    path = r"F:\test_image.jpg"
    cipher_key = create_key(u_name, pwd)
    encrypt_file(file_path=path, key=cipher_key)
    print("Encryption test completed.") 
 
# ################################################## 
# FILE: monitor.py 
# PATH: \Project\project_dok\client\actions\ 
# ################################################## 
 
import os
import queue
import subprocess
import threading
import time
import logging

class FileOpenerMonitor:
    """Monitors local file access by opening files in appropriate viewers and detecting modifications upon closure"""

    def __init__(self, file_path, changeQ):
        """Initializes the monitor for a specific file and starts the tracking thread"""
        self.file_path = os.path.abspath(file_path)
        self.changeQ = changeQ
        self.file_name = os.path.basename(file_path)
        self.initial_mtime = os.path.getmtime(self.file_path)
        self.logger = logging.getLogger("logs.log")
        threading.Thread(target=self.open_and_monitor, daemon=True).start()

    def kill_process_if_running(self, process_name):
        """Forcefully terminates a process by name to ensure a clean file state before opening"""
        try:
            subprocess.run(['taskkill', '/F', '/IM', process_name],
                           stdout=subprocess.DEVNULL, stderr=subprocess.DEVNULL)
            time.sleep(0.3)
        except Exception:
            pass

    def open_and_monitor(self):
        """Identifies file type and launches the associated Windows application to handle the file"""
        logger = logging.getLogger("logs.log")
        logger.debug("Monitoring started for: " + self.file_name)
        ext = self.file_name.lower()

        # Define file type associations
        image_exts = ('.jpg', '.jpeg', '.png', '.bmp', '.gif', '.webp')
        code_exts = ('.py', '.java', '.c', '.cpp', '.cs', '.js', '.html', '.css', '.txt', '.json')
        doc_exts = ('.docx', '.doc', '.pdf')

        if ext.endswith(image_exts):
            self.kill_process_if_running("mspaint.exe")
            subprocess.run(f'start /wait mspaint "{self.file_path}"', shell=True)
        elif ext.endswith(code_exts):
            subprocess.run(f'start /wait notepad "{self.file_path}"', shell=True)
        elif ext.endswith(doc_exts):
            self.kill_process_if_running("WINWORD.EXE")
            self.kill_process_if_running("msedge.exe")
            subprocess.run(f'start /wait "" "{self.file_path}"', shell=True)
        else:
            subprocess.run(f'start /wait "" "{self.file_path}"', shell=True)

        self.check_if_changed()

    def check_if_changed(self):
        """Compares the file's modification time after closure to determine if it needs to be synced/re-encrypted"""
        flag = True
        time.sleep(0.5)
        self.logger.debug("Process closed for: " + self.file_name)

        current_mtime = os.path.getmtime(self.file_path)
        if current_mtime > self.initial_mtime:
            self.initial_mtime = current_mtime
        else:
            flag = False

        self.logger.debug(f"File change status: {flag}")
        self.changeQ.put((self.file_path, flag))

if __name__ == "__main__":
    # Test block for standalone monitoring
    myQ = queue.Queue()
    test_path = r"F:\document.pdf"
    if os.path.exists(test_path):
        monitor = FileOpenerMonitor(test_path, myQ)
        while True:
            if not myQ.empty():
                print("Queue received update:", myQ.get())